## Slide 1: EP Experiments safety validation process Safety Permits
O. Beltramello – 04.10.2017

## Slide 2
Experiment Collaboration
Nomination of EXSO
(EP DL on DSO request with agreement of the person institute)
EP SO
Description of the experiment
Brief description of the installation steps Detailed description commissioning and operation (from safety point of view)
We issue a list of risks related to the experiment operation and commissioning
ISIEC Initial Safety Information
(EP+EXSO + Experiment)
HSE unit
List of risks and applicable standards and norms
LSA Launch Safety Agreement
(HSE)
Agreement from EP department
Main safety milestones to be respected
Expected Safety Permit (beam, cryogenics, etc…)
Instructions for installation process (IMPACTS/ PPSPS)
Safety File structure
Required documentation (experiment safety organisation, shifts safety organisation, patrol procedures, safety procedures, expected training , etc…

## Slide 3
Experiment risks assessments
(HSE +EP+ BE-ICS + EXSO)
Implementation of safety measures
(EXSO + EP-SO)
HSE Safety Clearance
(approved by HSE)
Technical safety inspections
(electrical, valves, lifting equipment,..)
(HSE)
Technical safety validation (HSE)
(based on Experiment provided documentation – EXSO – EP SO )
Final safety inspections
(HSE + EP SO + EXSO )
Experiment
Safety File
(EXSO and Experiment + EP SO
It means : Experiment follows CERN safety regulation and norms
But … this is not enough to be allowed to start

## Slide 4
Based on :
HSE safety clearance
+ final safety inspection OK
+ all relevant safety procedures released
+ training done and delivered
+ patroller trained
+ Safety File completed and released
Experiment readiness signature on beam permit (or safety permit)
(EP DSO )
Assessment of safety documentation
Safety organization
Safety procedures
(EP-SO + HSE if required)
Patrol procedures
(EP +BE)
Specific training
(EP + other DSOs + HSE)
Safety File to be approved by Complex Manager and EP DL
(EP DSO )
Patrollers training
(EP + EXSO)
Experiment
Safety File
(EXSO and Experiment + EP SO
Then … EXSO and EP-SO ensures that:
safety measures are implemented
performs regular safety inspections
- follow up on changes

## Slide 5
SAFETY PERMITS
The safety permit addresses:
    facility integrity
    operational safety (Sûreté de fonctionnement in French)
    occupational health and safety
    environmental issues
It takes into account the activities and operations foreseen for a particular stage and their associated hazards.
It is a signed document composed by a list of controls signed off by the corresponding responsible persons.
It constitutes permission to carry forward.
A “safety permit strategy” is required at an early stage in the project.
This process should involve the stakeholders concerned (DSOs, EXSOs, PSOs, HSE correspondent, etc.) and be revised regularly.

## Slide 6
SAFETY PERMITS
Examples of existing safety permits:
  Beam permit (e.g. CERN beam facilities )
  Hardware permit (e.g. Injectors of the PS Complex)
  Powering permit (e.g. LHC)
  Laser permit (e.g. AWAKE, ASACUSA)
  RF permit (e.g. LIGHT)
  Source permit (e.g. GIF++)
  Cool-down permit (e.g. LHC, Protodune cryostat)
  Irradiation permit (e.g. MEDICIS )
The DSOs in charge (and HSE when applicable) shall define in collaboration with the relevant stakeholders the controls and documentation relevant for the phase concerned in the lifecycle of the facility.
The controls shall be adapted to the risks generated by the activity
The responsible signatory person of the list of controls should be clearly defined.
It must be checked that there are no overlaps in the responsibility of checks.

## Slide 7
SAFETY PERMITS
Type of controls
- Equipment safety clearance
technical (e.g. tests of the interlocked systems)
procedural (verification that safety procedures for access, patrols, are in force)
organisational (training in place and followed by the persons concerned)
or in-field (e.g. safety patrols).
A safety permit can be suspended or cancelled.

## Slide 8
An example …