## Slide 1: Status of Q1/Q3 documents for DOE
E. Todesco
13 July 2017

## Slide 2: LIST PROVIDED BY G. AMBROSIO
Dashboard for HL-LHC AUP Magnets - CERN WP3 Documents |  |  | 
last update: June 6, 2017 |  |  | 
Document | Needed by | On hold by | Status
MQXFA magnets FRS | CD-1 | CERN | internally circulated at CERN via EDMS
LMQXFA cold-mass FRS | CD-2 | CERN | Under review by Ezio
LQXFA/B cyo-assembly FRS | CD-2 | CERN | Under review by Ezio ?
MQXFA Material List | CD-1 | CERN | Under review at CERN
List of parts from CERN to AUP | CD-1 | AUP | Giorgio is adding quantities
Interface Control Document template | right after CD-1 so we start making all ICD |  | Under review by Ezio
LQXFA/B Acceptance Plan | CD-2 | AUP | Giorgio will start it after CD-1
Main documents accessible from the WP3 documents and papers page
  www.cern.ch/hilumi/wp3

## Slide 3: FUNCTIONAL REQUIREMENT SPECIFICATIONS
Magnet: approved
  https://edms.cern.ch/document/1535430
Cold mass: version agreed with US, and Herve Paolo and Lucio being circulated
  https://edms.cern.ch/document/1686197
  Issue of alignement: to be treated in a separate document
Cryostat: first version prepared by Sandor – work in summer and will be circulated in September/October

## Slide 4: PLUS …
Note that FRS contain some acceptance criteria BUT the acceptance plan is in a separate document, still to be done
  I think that for all objective parameters we sohuld set threshold parameters with larger windows
  Example: field quality table are objective parameters, but we should be able to refuse a magnet with 50 units of b6

## Slide 5: PLUS …
List of parts that CERN sends to US, plus wire exchange
  Document agreed between parts in https://edms.cern.ch/document/1825173
  No formal procedure of acceptance, should we have it ?
  This document does not contain any trace of value and is public
  A separate document with list of parts exchanged until now and value will be prepared

## Slide 6: PLUS …
Material list
  Document prepared by US https://edms.cern.ch/document/1786261
  Answer by T. Otto, few remarks to be clarified
  https://edms.cern.ch/file/1786913

## Slide 7: PLUS …
Interface Document
Acceptance Plan
These are perhaps the most critical documents, to be started in fall according to Giorgio Ambrosio plan