## Slide 1
Dimitar MLADENOV - CERN EP/NU
LBNF Cryostat, final design review
SURF, 21-22 August 2017
Components logistics, manipulations, lowering

## Slide 2: Table of Content
Who Am I and Where Have I Been?
List of components to be lowered
Long beam transportation
Corner beam transportation
Warm skin transportation
Documents and References
Summary

## Slide 3: Who Am I and Where Have I Been?
Chief Project Engineer of the CERN Neutrino Platform.
Member of the LBNF/DUNE Collaboration.
Mechanical Engineer at the ATLAS LHC project at CERN during construction and operation.
Experience includes 17 years as a project engineer for support structures for large scale physics detectors, from its conceptual stage to the final commissioning.
Large experience on design, manufacturing, underground installation, assembly and logistics.
Education as Mechanical Engineer (PhD).
Notes: I have been recently appointed as FSF L2 Manager for N2 Cryo Systems and Cryo Fluids, positioned occupied by Barry Norris who deserves all the credit for what I am about to present.
I have started as lead cryostat engineer for the 35 ton prototype and I have then been his deputy for the past 3 years in the Cryogenics Systems, starting from LBNE and then LBNF.
I am currently stationed at CERN acting as liaison between CERN and Fermilab.
My experience is a little shorter than that of some of the people that preceded me, it includes … READ.
I am also a certified PMP.

## Slide 4: List of components
We need to transport 1’800 components
600 pcs with weight 0.1t ÷ 0.5t
900 pcs with weight 0.5t ÷ 1.0t
120 pcs with weight 1.0t ÷ 5.0t
120 pcs with weight 5.0t ÷ 7.0t
60 pcs with weight 7.0t ÷ 7.5t
Cage Load 240 x 60min
240 hours
10 days
Skip Load 300 x 60 min
300 hours
13 days
In addition to this:
125t of Bolts 1 day
4’000 boxes of insulation

## Slide 5: List of components

## Slide 6: List of components

## Slide 7
Vertical beam lowering
Weight: 7.5t
Length: 13.6m

## Slide 8
Vertical beam lowering

## Slide 9
Vertical beam lowering

## Slide 10
Vertical beam lowering

## Slide 11
Vertical beam lowering

## Slide 12
Vertical beam lowering

## Slide 13
Vertical beam lowering

## Slide 14
Vertical beam lowering

## Slide 15
Vertical beam lowering

## Slide 16
Vertical beam lowering

## Slide 17
Vertical beam lowering

## Slide 18
Vertical beam lowering

## Slide 19
Vertical beam lowering

## Slide 20
Vertical beam lowering

## Slide 21
Vertical beam lowering

## Slide 22
Vertical beam lowering

## Slide 23
Vertical beam lowering

## Slide 24
Vertical beam lowering

## Slide 25
Vertical beam lowering

## Slide 26
Vertical beam lowering

## Slide 27
Vertical beam lowering

## Slide 28
Vertical beam lowering

## Slide 30
Corner beam lowering
5.5t and 5.6m x 3.6m
Weight: 5.5t
Length: 5.6m
Width: 3.6m

## Slide 31
Corner beam lowering

## Slide 32
Corner beam lowering

## Slide 33
Corner beam lowering

## Slide 34
Corner beam lowering

## Slide 35
Corner beam lowering

## Slide 36
Corner beam lowering

## Slide 37
Corner beam lowering

## Slide 38
Corner beam lowering

## Slide 39
Corner beam lowering

## Slide 40
Corner beam lowering

## Slide 41
Corner beam lowering

## Slide 42
Corner beam lowering

## Slide 43
Corner beam lowering

## Slide 44
Corner beam lowering

## Slide 45
Corner beam lowering

## Slide 46
Corner beam lowering

## Slide 47
Corner beam lowering

## Slide 48
Corner beam lowering

## Slide 49
Corner beam lowering

## Slide 51
Warm skin lowering

## Slide 52
Warm skin lowering

## Slide 53
Warm skin lowering

## Slide 54
Warm skin lowering

## Slide 55
Warm skin lowering

## Slide 56
Warm skin lowering

## Slide 57
Warm skin lowering

## Slide 58
Warm skin lowering

## Slide 59
Warm skin lowering

## Slide 60
Warm skin lowering

## Slide 61
Warm skin lowering

## Slide 62
Warm skin lowering

## Slide 63
Warm skin lowering

## Slide 64
Warm skin lowering

## Slide 65
Warm skin lowering

## Slide 66
Warm skin lowering

## Slide 67
Warm skin lowering

## Slide 68
Warm skin lowering

## Slide 69
Warm skin lowering

## Slide 70
Warm skin lowering

## Slide 71
Warm skin lowering

## Slide 72: Documents and references
EDMS

## Slide 73: Summary
The number, the sizes and the weights of the components to be lowered in the cavern is well defined and understood
All infrastructure limitations are taken into account
The time needed to lower 1’500m down, all the 1’800 cryostat’s elements, and to transport them to the cavern, is realistic.