## Slide 1: Upcoming project presentation milestones
Ray Veness

## Slide 2: Main CERN goals for gas jet instruments
Install a BGC instrument for test in the LHC during LS2 (2019-2020)
  Support of the HL Project (HL technical coordination committee of 21/9/17)
  Approval for ‘safe’ installation in the LHC (LHC machine committee of xxx)
Integrate a BGC for operation in the hollow e-lens in LS3 (2023-2025)
  Support for using the BGC as an overlap diagnostic for the e-lens (e-lens design review of x/10/2017)
  …
Integrate a BGC for operation in a BBLR compensator in LS3 (?)
Propose a gas-jet based diagnostic for profile measurement in FCC

## Slide 3: Presentations needed for the LS2 installation
HL-LHC Technical committee (21/9/17)
  Why do we want to make this test in the LHC (ie, with 7 TeV protons) in LS2 (ie, before we install the e-lens), and what will we learn from it:
    Uncertainties on cross-section (currently extrapolated from 450 GeV) giving uncertainty on signal strength / integration time
    Uncertainty on decay times at this energy giving errors on position resolution
    Other effects at such energies?
  First integration plan, work to be done
LHC Machine Committee (end 2017/early 2018)
  Why this needs to be done in the LHC and not elsewhere
  Evaluation of risks to machine operation (impedance, vacuum)
  Schedule and resources needed (cables, rack etc)

## Slide 4: Talks needed to justify the e-lens installation in LS3
E-lens design review (October 2017)
  Why this is the right instrument to use for the e-lens
  What we may expect to measure
  What are the remaining challenges.
HL-LHC Collaboration meeting 13-16 Nov 2017)
  Progress with gas jet monitoring