## Slide 2: Rough timeline of post-LS2 beam commissioning
The first year of Run 3 (2021) will have to be fully devoted to
  The recovery of the pre-LS2 beams (protons) with LIU equipment, both for LHC and FT physics
  The production of the Pb ion beams to the full LIU performance and with slip stacking in SPS for the 2021 ion run
2022 should be devoted to accelerating nominal 2e11 p/b injected in the SPS
  Already injected in 2017 with 70% of the target brightness in trains of 48b
  Still marginally stable in the PS and affected by instabilities in the SPS
Further intensity steps (additional 15% and 10%) to be made in 2023 and 2024
  These steps are unprecented and will require dedicated scrubbing runs in the SPS and fine transverse and longitudinal optimisations
  While high intensity is being commissioned, corrective actions compatible with YETS could be applied, if needed.
Commissioning of pre-LS2 beams with Linac4 and installed LIU equipment + commissioning of the Pb ion beams with slip stacking in SPS
Commissioning of 1.8 1011 p/b with the desired brightness and loss budgets out of SPS
Commissioning of 2.1 1011 p/b up to SPS extraction and tests of higher intensity at least up to the SPS injection
Commissioning of 2.3 1011 p/b up to SPS extraction with the desired brightness and loss budgets
2020-21
2022
2024
2023