## Slide 1
Status of Grid Infrastructure in Canada M. Vetterli (SFU/TRIUMF)
Sites & Hardware: Funding for High-Performance Computing in Canada was combined a couple of years ago into one national organization: Compute-Canada. - 65 universities - it took until now to get kit on the floor & allocated (a lot of work!) (still 2 WLCG sites left to do: Victoria in Dec’09, Québec in Jan’10) - next funding round late next year, but HEP sites are good for 3-4 yrs - (Tier-1 has dedicated funding until ≈2012; TRIUMF $$ after that)
Network Infrastructure: Provided by CANARIE + ORANs - CANARIE is up for funding renewal in 2011, but should be OK
Tier-2 Manpower: ATLAS-Canada received a 3-year grant to fund 50% of a person at each of the Tier-2 sites  leveraged to a full person  Grid services & ATLAS software

## Slide 2
4) Certificate Authority: - Had some problems last year - Taken over by the National Research Council - New system being evaluated
5) Regional Operation Centre: CERN ROC will shut down Dec.’09 - TRIUMF is establishing a new ROC to service sites that were in the CERN ROC (Canada, China, …) - Nagios box set up for SAM tests  being commissioned now BDII set up Web server coming - TRIUMF person designated as ROC manager taking CERN shifts now - Nov.23rd: one test site in Canadian ROC - 1st week of December: all sites in; parallel operation with CERN ROC
Grid in Canada - II