## Slide 2: Alternative for MS Project
PMMU 17th April 2017
Maria Alandes – IT/CDA

## Slide 3: Outlook
Why an alternative for MS Project?
Project plan
User community
User survey
User communication
Initial list of alternative tools

## Slide 4: Why an alternative for MS Project?
It is very likely that MS product licenses will suffer a dramatic increase as of 2019
This is an opportunity to understand better what most of the users need from a planning and scheduling tool
  Assumption is that most don’t use the extensive features of MS Project
IT would like to offer a product suitable for user needs that costs less to CERN
  ideally zero license costs if a suitable open source tool is found!
  while this should be fine for most users, those really needing MS Project will still be able to use it, although probably at a higher cost

## Slide 5: Project plan – Evaluation Phase

## Slide 6: Project plan – Validation and Deployment Phase

## Slide 7: User community
1558 CMF hosts
Approached users in these departments
1273 users
787 active users

## Slide 8: User survey
https://cda-surveys.web.cern.ch/webform/microsoft_project_survey
17 questions
  To help us understand better how MS Project and other project scheduling/planning tools are being used today at CERN
  Statistics about departments, user roles, collaboration, etc
Sent to the following people:
  Users that according to CMF have MS Project installed
  Merlin Users (list obtained internally in IT-CDA)
  Users who answered the IT-CDA user survey launched in 2017 and who gave feedback to the Project Management Tools related questions
1520 users – 225 replies so far (14%)

## Slide 9: User communication
Upcoming Presentations
  28th May – ITUM - : https://indico.cern.ch/event/709461/
Mattermost Channel
  Technical discussions
    https://mattermost.web.cern.ch/it-dep/channels/malt-msproject
Your input is very important – please help us to get this right!

## Slide 10: Initial list of alternative tools
Ongoing evaluations
  Open Project
  Project Libre
  Gantt Project
  Project Manager
  Genius

## Slide 11: Feedback, suggestions, questions
Please, do not hesitate to get in touch with me:
Maria.Alandes.Pradillo@gmail.com

## Slide 12: Thanks a lot!
Please, fill in the survey if you haven’t done this yet:
  English
    https://cda-surveys.web.cern.ch/form/microsoft-project-survey
  French
    https://cda-surveys.web.cern.ch/fr/form/microsoft-project-survey