## Slide 1: WLCG Update Strategy Document & review
Ian Bird
LHCC Referee’s meeting
CERN, 29th May 2018

## Slide 2: Progress - 2018

## Slide 3: Data
2017: 40 PB
ALICE: 4.5 PB
ATLAS: 18 PB
CMS: 11.6 PB
LHCb: 5.6 PB
2018: 24.3 PB
ALICE: 1.8 PB
ATLAS: 6.7 PB
CMS: 14.5 PB
LHCb: 1.3 PB

## Slide 4: CPU Delivered
New peak: ~221 M HS06-days/month
~ 740 k cores continuous
(From sites that pledge)
New pledge year

## Slide 5: 2018 Pledge situation
2018 pledges wrt requests: As given in REBUS

## Slide 6
ESFRI Science Projects
HL-LHC SKA
FAIR CTA
KM3Net JIVE-ERIC
ELT EST
EURO-VO EGO-VIRGO
(LSST) (CERN,ESO)
Goals:
Prototype an infrastructure for the EOSC that is adapted to the Exabyte-scale needs of the large ESFRI science projects.
Ensure that the science communities drive the development of the EOSC.
Has to address FAIR data management, long term preservation, open access, open science, and contribute to the EOSC catalogue of services.
Work Packages
WP2 – Data Infrastructure for Open Science
WP3 – Open-source scientific Software and Service Repository
WP4 – Connecting ESFRI projects to EOSC through VO framework
WP5 – ESFRI Science Analysis Platform
Data centres (funded in WP2)
CERN, INFN, DESY, GSI, Nikhef, SURFSara, RUG, CCIN2P3, PIC, LAPP, INAF

## Slide 7: Run 3 running conditions – 1
Following discussion with LHC operations
Still many unknowns
  E.g. experiment planned trigger rates are tbd
Expected conditions:
  7 TeV per beam, gives small reduction in beam size
  The main limitation is the heat load in the cryogenics
  Expect BCMS filling scheme; 25ns
    2544/2556 bunches, β* = 27cm
    1.3 x1011 protons/bunch
  2x1034 (could be a bit higher) is the limit due to the inner triplet cooling
    This will not change in LS2
    This is a pile up of ~60

## Slide 8
http://lhc-commissioning.web.cern.ch/lhc-commissioning/performance/Run-3-performance.htm
BUT:

## Slide 9: Summary – Run 3:
Similar to 2018
If the experiments luminosity level at a higher pile-up and for longer 
  Potentially higher average pileup
  Non-linear increase in CPU time
Possibly less time between fills – more live time
Overall the best estimate is 30% (50% conservatively) more resources needed than in 2018
  But we have not seen 2018 yet
For 2021: 1st year after LS2, could be only half-year live time but ramp up to optimal conditions rapidly
Unknown:
  Still need plans for experiment trigger rates
  And plans for luminosity levelling

## Slide 10: Resource evolution
2010-2018 – pledges
2021 assume 1.5 x 2018

## Slide 11: However …
ALICE and LHCb are upgrading during LS2, so the expectations of their needs do not follow the assumptions in the previous slides:
  LHCb:
    luminosity and pileup increase by factor 5.
    Major changes in computing model result in higher trigger rate and HLT output bandwidth.
    LHCC milestone for computing model in Q3/2018, together with engineering TDR – currently under review
  ALICE:
    Factor 100 increase in readout rate (50 kHz)
    Data volume increase mitigated by online reconstruction and raw data compression in new O2 facility
    O2 TDR is approved; summary needs are:
    Increases in 2021 wrt 2018: CPU: 48%, disk: 74%, tape 90%

## Slide 12: Planning at CERN
At CERN we are planning for procurements for 2021 as late as possible
Budget constraints mean that we try to minimize purchases during 2019, 2020
But we are pushed for additional resources during LS2
We probably cannot satisfy all requests
In addition logistics and infrastructure upgrades in the CC mean that we may lose some capacity during LS2

## Slide 13: Summary
Run 3 is very hard to plan for …
2018 is already at ~ nominal Run 3 conditions, but hints that LHC conditions will be pushed …
Many unknowns from experiments – need some guidance on likely trigger rates, sustainable pile-up, etc.
  Demands continue to increase – maximized trigger rates, parked data, much more HI data than foreseen, …
2021 is likely to be a short year, but 2022,23 could be very demanding on resources
  We could reach limits of available budgets
  This seems likely at CERN …
  Strong hints remain that “constant budget” is the only realistic scenario
What happens when we hit a resource limit?

## Slide 14: Planning for HL-LHC CWP & Strategy document

## Slide 15: Naples workshop
WLCG + HSF – follow up to CWP
  ~200 attendees
Key areas – various projects/wg’s starting
  Technology watch working group
  Data Management R&D starting
  Training group identified core skills as a prime first target
  Common software libraries seriously discussed (VecCore, TrickTrack, Matriplex?)
  Packaging group moving ahead with real tests
  Software developers focus on performance and optimisation
  Frameworks - take on the challenge of heterogeneity and organise workshop follow ups

## Slide 16: Strategy document
Themes
Software performance
Algorithmic improvements/changes
  E.g. reco, fast MC, event generators
Reducing data volumes
Managing operations costs
Optimizing hardware costs
Demonstrate that we are in control of costs, while maximizing physics output
Prioritize a program of work from the WLCG point of view:
  A focus on HL-LHC, building on all of the background work provided in the CWP, and the experience of the past.
It defines an R&D program with rough timelines, organized in sections:
The HL-LHC challenge, hardware trends and a cost model
Computing Models
Experiments Software
System Performance and Efficiency
Data and Processing Infrastructures
Sustainability
Data Preservation and Reuse

## Slide 17: Timeline

## Slide 18: Data and Compute Infrastructure
Storage
Storage
Content Delivering and Caching
Storage
Grid Compute
Grid Compute
Site N
Distributed Regional Storage
Compute Provisioning
Storage Interoperability Services
Grid Compute
Asynchronous
Data Transfer
Storage
Distributed Storage
Volatile
Storage
High Level Services
High Level Services
High Level Services
Cloud Compute
HPC
Compute
@HOME
Compute
Infrastructure
Data (Lake)
Infrastructure

## Slide 19: Priorities
Setting up key projects to address the issues
  NB. Several activities in hand in experiments, etc.
We launched a WLCG DOMA (Data Organization, Management, Access) project to address the first
  Create a forum to discuss ideas and present results
  Track progress, review status, evolve the strategy, prioritize
  Discussed in the WLCG/HSF workshop, agreed in WLCG management and Grid Deployment Board, kick off on June 4th and 5th
We are discussing an equivalent initiative for Offline Software and the HSF is the natural umbrella for this
Manpower is very short, particularly in software, also for the current core tasks
  Need to leverage commonality at all costs, this is why the HSF plays a huge role here
  Need to address the problem of recognition and career opportunity for people working on software related tasks

## Slide 20: Review of HL-LHC Computing preparations
As discussed in last LHCC
  Should consider a review of the strategy
We think a review will be extremely useful in a broader context:
HL-LHC startup is ~2026/7 (optimistically)
  TDR for computing in 2020 is perhaps not ideal – 6/7 years away from the need
Have a serious review of the strategy in early 2019, a TDR slightly later (2022-3??), in concert with experiment computing TDR’s (tbd).
Use the review and (updated?) strategy to validate resourced projects with FA’s
  But do not wait for this – start key activities now

## Slide 21: A Review straw-man
Scope: (tbd)
  Comment on the appropriateness of the strategies to achieve an affordable and optimised computing model to maximize physics output for HL-LHC;
  Are the ongoing work and proposed strategies realistic; and are there missing topics or opportunities?
  Are the assumptions correct?
It would also be useful to bring in all aspects of the problem of HL-LHC computing that need to all be contributing to the overall solution including aspects that don’t traditionally regard themselves as “WLCG” like simulation and reconstruction. This would give a coherent overall picture.
Needs 2-3 days
High-level reviewers
 Needs some lead-time: likely timescale is thus early 2019

## Slide 22: Review committee …
Chair person: experienced but not directly in LHC programme
  Amber Boehnlein (e.g.)
Members: (this needs care)
  Software expert – at least 1 senior person
  Infrastructure expert
  2-3 high-level national representatives: involved in LHC computing and responsible for national structures
  Rep from LHCC
  Other?

## Slide 23: Review structure
Some introduction - overview of scale of the challenge, physics drivers, trigger rates, MC fraction etc. Experiment physics coordinator?
Each of the following should give prospects for improvement - performance factor, reduction factor, etc.
Reconstruction
  Improvements and prospects over coming 5 years - general view someone from common reconstruction activity
  Experiment specific contributions and plans - ATLAS, CMS
Simulation
  Speed up of GEANT4 (vectorisation, parallelisation, re-engineering for performance, etc.) - Geant team
  Fast simulation - Geant team
  Explain plans for the evolution of GEANT
  Full chain MC - ATLAS and CMS specific contributions
Software performance and prospects in general - EP-SFT leading HSF activity, plus appropriate experts
  portability (heterogenous architectures), I/O performance, EDM, etc
  ROOT team should explain how they will help optimize I/O performance - what are plans?
  Common activities (HSF) - parallelism, vectorisation, etc - how this will be managed
  ATLAS and CMS - outlook for re-engineering core software?
Prospects for reduction of data volumes - needs experiment specific contributions and plans
  up-front/online processing (like LHCb plan to do in Run 3)
  data formats - nanoAOD etc
  use of virtual data
  full chain MC
  optimization of number of replicas - caching rather than storing, etc.
Analysis evolution - who?
  ROOT - what are future plans for analysis
  Experiment outlook - what do they see as analysis needs - is ROOT sufficient?
  Organized, local, cloud-based, etc. - Relative merits and costs
Infrastructures - who? - Data-lake project + Rucio + experiments?
  Data management ideas (data lake/DM project goals) - how much can be common
  Workflow management - highly organized to allow use of tape vs disk
  prospects for commonality - e.g. move of “~Rucio” into common layers, common workflows?
  Hardware evolution outlook
  Cost models?
  Use of HPC (infrastructure level - software portability dealt with above)
Event generators - someone very high-level (e.g. Ian Butterworth)
  what are plans to re-engineer the code and support NLO, NNLO efficiently?
Other topics?

## Slide 24: Conclusions
Very efficient and heavy use of WLCG during the winter stop, new peak usage reached
Major incident at CNAF accommodated by other centres
Resources and infrastructure in place for 2018
Community White Paper published and WLCG Strategy document drafted –
  R&D activities aimed at HL-LHC beginning