pledged and delivered resources to ALICE Grid computing  in Germany
Availability of ALICE Grid resources in Germany
Kilian Schwarz
GSI Darmstadt
ALICE Offline Week

---
Overview
Overview
installed resources for ALICE Grid computing in Germany (especially GridKa) are shown and how they compare to the pledged resources as well as the resources being actually used by Grid jobs.
CPU: the pledged resources are not fully used. An analysis within this talk discusses the reasons.
possible methods to improve the situation
summary and conclusions

---
ALICE resources at GridKa
ALICE resources at GridKa
GridKa pledged 2009 25% of the requested ALICE T1 resources.
The plan was to do the same for 2010. But since the globally requested T1 CPU resources reduced significantly compared to the original request
GridKa
will go in 2010 for 25% disk and tape, CPU will be ca. 30% of the requested ALICE T1 resources this way the increase in absolute numbers will stay the same as 2009 -
CPUs have already been ordered
GridKa resources for all 8 experiments & ALICE share

---
resources at GridKa (CPU)  all requested resources are installed and are ready to be used !!!
resources at GridKa (CPU)
 all requested resources are installed
and ready to be used !!!
nominal ALICE share:
38% of CPUs

---
GridKa CPU Share
GridKa CPU Share
statistics
September 2009
 If CPUs are not requested by ALICE they can be used easily by other experiments

---
storage at GridKa
storage at GridKa
new SE to follow: ALICE::FZK::TAPE
  - full xrootd based storage solution in the sense of WLCG (SRM interface, gridftp interface, tape backend, many more features)
The 1.5 PB disk space installed at GridKa are to a large extend empty !!! Tapes are basically not used at all !!!
If the storage devices are not used the disks stay empty. They can not be used by other experiments easily.

---
resources at GSI
CPUs: installed
Disk: installed

---
analysis of consumed CPU resources by ALICE Grid jobs at German sites
analysis of consumed CPU resources by ALICE Grid jobs at German sites
the following 3 slides show 3 run periods of 1 month each within the time span July to October
-
issues at GridKa are shown in the plots

---
German sites
GridKa WMS
GridKa CREAM
GSI
Münster
no production due to AliRoot issue
ALICE IS firewall issue
Switch of hostcert from FZK to KIT
ALICE total
central Task Queue
July 23 – August 23

---
Software dir
WMS
CREAM DB
Software dir readonly
CREAM connection
WMS
Job profile
# job dirs too high (CREAM)
Production pause
ALICE total
central TQ
August 22 – September 21

---
no production
German sites
planned production restart
WMS
no production due to blocking AliRoot problems
BDII
ALICE total
central TQ
September 22 – October 22

---
done job statistics
GridKa WMS
GridKa: 13%
GridKa CREAM

---
pledged resources

---
analysis
GridKa various issues (MW, GridKa, ALICE) – during first run period issues were more GridKa related, in second run period issues were equally distributed, in last run period the issues are more ALICE related
in the last run period almost no region did well compared to pledged resources due to missing Grid jobs
big oscillations in job pattern also due to complicated interplay between AliEn and LCG services
GSI runs more stable
before July 27 and end of September: no official statement but number of Jobs waiting in TQ on lower end
GridKa belongs with up to 15% to the largest producers of DONE jobs
in terms of delivered CPUs usually Germany belongs to the largest groups
ALICE is not able to fully use the German pledged resources, though, with the largest deficit being at GridKa

---
Suggestions to improve the situation
Suggestions how to improve things
GridKa related issues
  - More manpower
  - Better communication
    - Participation in related meetings
  - Better monitoring
  - contineous testing via small productions and corresponding analysis jobs
In terms of resources: GSI could pledge more resources to the Grid, resource distribution among German Grid sites can be done in a flexible way to ensure that ALICE Grid gets what it needs
Middleware related issues
  - Better monitoring (e.g. at CERN exists a technique to monitor overladed WMS)
  - Also here participation in related meetings
ALICE related issues
  - Production free time should be reduced and better communicated
  - if no central production jobs then user jobs should fill the gap
  - resource monitoring should be folded with availability of Grid jobs (e.g. jobs matching with site)

---
current situation
actually, a lot of things suggested (see slide before) have already been implemented
as soon as production restarts we will see if things improved

---
AOB
missing tape space
  - GridKa pledged a significant part of the requested T1 tape capacity
  - we are investigating if more tape space can be provided on short notice

---
summary and conclusion
summary and conclusion
ALICE is currently not able to use the pledged resources of German Grid sites to a full extend
reasons for this are many folded (site problems, Middleware problems, missing production jobs)
  - site problems could be solved with higher response time
  - MW problems could be monitored better (e.g. overloaded WMS following a procedure existing at CERN)
  - but if production jobs are missing the sites can not fulfill the request for pledged resources
 the delivered CPUs have to be folded with the number of existing jobs (e.g. "jobs match the site resources")
from the hardware point of view all resources are installed and available