## Slide 1: ELENA Project
TRANFER LINES INSTALLATION LS2

## Slide 2: ELENA in AD hall
AD machine
ELENA
ASACUSA
ALPHA
ATRAP
AEGIS
BASE
GBAR
AEGIS 2

## Slide 3: LS2 : 12 Nov 2018 – Jan 2021
Beam lines to be replaced by electrostatic TL

## Slide 4: Transfer lines works
Remove all magnetic transfer lines plus corresponding supports and services
Re-organize part of the shielding walls
Re-route cable trays and water pipes
Install electrostatic transfer lines and services
Commission new transfer lines

## Slide 5: Electrostatic lines to be installed
LNE00
LNE01
LNE02
LNE03
LNE04
LNE05
LNE06
LNE07
LNE50
LNE51

## Slide 6: Existing lines dismantling strategy
Remove Supports accessible with crane
Remove Equipment accessible with crane (Vac, GEM, Magnets)
Remove Cables
TIME
Remove remaining equipment (Vac, GEM, Magnets)
Remove remaining supports
Disconnect cables/pipes from equipment
Infrastructure works (shielding, piping)

## Slide 7: Installation of the new lines
LNE00
LNE01
LNE02
LNE06
LNE07
LNE05
LNE04
LNE03
Atrap 1
Atrap 2
Install Equipment (Electrostatic + vacuum + SEM)
Vacuum connections
Pump and bake-out
TIME
Connect equipment
Install new cables (signal, AC, optical fibres)
Survey Marking
Floor drilling
Install mechanical supports
Survey /Align Equipment

## Slide 8: Master schedule

## Slide 9: 1st stage: Dismantling

## Slide 10: 2nd stage: Infrastructure modifs

## Slide 11: 3rd stage: TL’s installation

## Slide 12: 4th Stage: vacuum work

## Slide 13: Conclusion
About 18 months of intense activity for ELENA
To be done in parallel with AD machine consolidation / AD hall infrastructure works / BASE exp area extension / AD target renovation / potentially AEGIS relocation…
Will organize discussions with individual groups to check details, planning etc.