## Slide 1: Status and Plans for InCA
S. Deghaye
IEFC Workshop 2010
Notes: Introduction to the renovation project of the high level control system of the CERN PS complex

## Slide 2: Agenda
What is InCA?
What happened in 2009?
  MDs’ results
  Deployment in LEIR
What will happen in 2010?
  PS deployment
    Setup & planning
    Preparation (MD, OP applications)
    Support Organisation
    Advantages (e.g. increase number of contexts)

## Slide 3: Agenda
What is InCA?
What happened in 2009?
  MDs’ results
  Deployment in LEIR
What will happen in 2010?
  PS deployment
    Setup & planning
    Preparation (MD, OP applications)
    Support Organisation
    Advantages (e.g. increase number of contexts)

## Slide 4: What is InCA?
InCA: Injector Controls Architecture
Presented in details at the ATC/ABOC Days’08
Renovation of the high-level controls aiming at:
  Reduce effort duplication
  Reduce maintenance cost (XMotif)
  Improve control system performance
Notes: * Reduce effort duplication: Homogenise the solutions deployed across the accelerator complex. Reduce the number of specific applications needed by providing high-level services.
* Reduce maintenance cost: Suppress remaining 30+ X-Motif applications. Renovate & redefine some (obscure) PS specific parts.
* Improve Controls system performance: Tackle the performance, scalability and reliability problems experienced in the PS complex. Provide sound technical solutions to common problems badly handle due to architecture limitations.

## Slide 5: What is InCA?

## Slide 6: Agenda
What is InCA?
What happened in 2009?
  MDs’ results
  Deployment in LEIR
What will happen in 2010?
  PS deployment
    Setup & planning
    Preparation (MD, OP applications)
    Support Organisation
    Advantages (e.g. increase number of contexts)

## Slide 7: MDs’ results
Original planning approach with regular MD sessions
2009 InCA MD Program:
  2-day MD after Easter,
  Many parasitic MDs for the beam steering (YASP),
  Few smaller MDs during parallel MD sessions (6 hours).
Very fruitful  We want more!!
  Feedback on performance & scalability  bottlenecks found & removed
  User feedback on new tools (FunctionEditor)
  Main corrections on the PS validated  YASP@PS ready!
  Need for an InCA test stand identified (2000 devices avail.)

## Slide 8: Deployment in LEIR – Why?
OP/ABP point of view:
  LEIR control system was hybrid  more difficult to operate (e.g. Archive incomplete & not coherent)
  InCA could bring a homogenous view of the machine
  Favourite operational tools would remain unchanged
  Old XMotif generic tools would be replaced
CO point of view:
  Opportunity to have a first partial deployment
  Proof of concept on a longer period
  Gather experience

## Slide 9: Deployment in LEIR – What?
Database

## Slide 10: Deployment in LEIR – Results?
Preparation from May
Ready to operate in July
Good feedback from OP/ABP
Know where to improve
Quote from OP representative during the InCA day’09:
“LEIR Controls in good shape. Thank you to the INCA team for its availability and its reactivity”

## Slide 11: Agenda
What is InCA?
What happened in 2009?
  MDs’ results
  Deployment in LEIR
What will happen in 2010?
  PS deployment
    Setup & planning
    Preparation (MD, OP applications)
    Support Organisation
    Advantages (e.g. increase number of contexts)

## Slide 12: PS deployment: Setup & Planning
Same setup as in LEIR + YASP for beam steering
  Acquisitions done in 2-tier
  Old status algorithm used on the workstation
  Direct DB access
Three tentative dates (LHC technical stop):
  Week 26 (28-06-2010)
  Week 30 (26-07-2010)
  Week 35 (30-08-2010)
2-day MD (week 17) to assess the readiness and decide on the release date

## Slide 13: PS deployment - Preparation
Before the MD in April:
  DB preparation (cycles, parameters) - 90% to be done
  Solution for XMotif applications in place
  InCAification of the Java applications - 80% to be done
Before the release date:
  OP Training to the new concepts (YASP, resident cycles, Settings DB...)
  Support team operational
  Expert/OP training in InCA troubleshooting
  InCAified environment i.e. InCA applications in CCM...
  Monitoring infrastructure (DIAMON)

## Slide 14: PS deployment - Support
Very important topic.
3-step response:
  Troubleshooting guide for OP
  Expert support team reachable 24/7 on a fix phone no
  Fall-back solution ready in case of big troubles
Presence in the CCC during working hours for the 1st weeks

## Slide 15: PS deployment - Advantages
Immediately:
  Quite transparent as seen in LEIR
  Settings history
  Much faster archiving
  YASP for beam steering + optics for other applications
  New FunctionEditor
  More contexts than users
Later:
  Less load on the FECs, the CCC workstations and the DB
  Quicker start-up for popular working sets
  Virtual parameters in control & acquisition
  ...

## Slide 16: Limitation of the number of users
Limited number of users – 24 in the PS Complex
More is needed as more beams are produced on a regular basis
At a given moment, there are never 24 users programmed in the central timing sequences
Two solutions:
  Increase the number of users in the FECs
    Not realistic in the short term.
  InCA solution
     Available in the PS in 2010, in the PSB in 2011

## Slide 17: Solution at low-level – Why not?
Some pieces of hardware have the 24 in hard
  Need to renovate the installations  need a long shutdown + money.
GM classes: Difficult to asses how tight to 24 they are
  Effort with little future as GM is replaced by FESA
  Memory problem in some FECs
XMotif applications: how many times 24 has been hard-coded?
  Effort with little future as XMotif is replaced by Java
For both cases, tricky to find all the occurrences  High risk of failure (always at the wrong time)
Notes: (no 25% free RAM)

## Slide 18: InCA Solution
Introduction of Context – Cycle for the PS.
The Context:
  are always in the DB
  can be made resident i.e. linked to a timing user
  can be made non-resident in no time

## Slide 19: Conclusions
2009 = Very good year for InCA:
  Fruitful MDs
  Successful deployment in LEIR
2010 = Challenging year for InCA:
  Decisive MD in April
  First PS deployment in June (or July/August)

## Slide 20: Questions ?!?
Thank you for your attention!