Agenda (https://indico.cern.ch/event/710562/)

- Introduction

- Update on the longitudinal impedance of the beam dump

- 75 ns Xenon beam

- Dispersion vs. space charge at PS injection

Present :
Foteini Asvesta, Florian Bertin, Marc Delrieux, Giorgia Favia, Vincenzo Forte, Matthew Fraser, Alexander Huschauer, Eirini Koukovini-Platia, Alexandre Lasheen, Mauro Migliorati, François-Xavier Nuiry, Adrian Oeftiger, Branko Popovic, Angela Saa Hernandez, Frank Tecker, Lorenzo Teofili, Mihaly Vadai, Debora Ventura

- Introduction (H. Damerau)

Heiko summarized the follow-up from the previous meeting. Most of them cannot progress without beam and are left for next meetings. Vincenzo mentioned that the model to simulate injection with and without space charge made together with Eugenio Senes is progressing.

- Update on the longitudinal impedance of the beam dump (B. Popovic, pdf)

Branko reminded that two new beam dumps will be installed in place of the old ones. Preliminary impedance calculations were performed and presented at the Impedance Working Group meeting #14 (link). The design was adjusted by EN-STI since then and required further optimization on the impedance point of view.

First iterations of optimization were realized by adding tapers for the connections to the beam pipe and adjusting the size of the chamfers. The chamfers have negligible impact on the impedance while the tapers have more influence (e.g. for a mode at 380 MHz where the shunt impedance is reduced from 40 kOhm to 30 kOhm).

Concerning the tapers, Branko presented two possibilities, the first one being to have tapers to circular aperture, the second being to use tapers to elliptical aperture. This reduces the field present between the core dump and the wall at both sides of the core dump. For the circular taper, it wouldrequire to slightly extend the size of the tank on the top (left-hand side on the figures presented in the slides) since the ideal size for the taper to reduce impedance is slightly larger than the size of the tank on the top.

Heiko asked if all modes are displayed on the figures or only the longitudinal ones. Branko answered that the figure was only for longitudinal modes, hence all modes couple to the beam.

Work is ongoing to evaluate the impedance reduction obtained by including an HOM coupler, consisting of a stripline loop in the bottom of the dump. François-Xavier asked about the size of the coupler. Branko answered the height of the coupler is 10mm so he had to add 20 mm of space to circular taper design to compensate for the added coupler.

Matthew noted that the elliptical taper would include an asymmetry and may increase the transverse impedance. Matthew asked whether this was considered. Branko answered that for now only longitudinal impedance was considered. Alexander remarked that the geometry of the beam dump is asymmetric by default and that transverse impedance should be expected anyway.

François-Xavier asked how the aperture of the rest of the PS compares to the one around the beam dump location. Alexander answered that the default aperture size is 140 mmx70 mm and largest is 210 mmx70 mm. The minimum aperture is 120 mm x 70 mm

François-Xavier said that there is no obvious showstopper concerning the changes proposed by Branko, but that a new design iteration would be done after all major changes are identified.

Eirini asked which design for the tapers would be privileged from now. Branko answered that a priori it would be the circular one since it is easier to implement and gives comparable impedance reduction to the elliptical one. Moreover, the transverse impedance could be a major limitation for the elliptical one.

Heiko asked whether adding material inside the tank could help to damp resonances, more precisely to place ferrite in well-defined locations to damp transverse impedance. Branko answered that as first step geometrical considerations were taken, as these are considered first choice in reducing impedance.

Alexander asked what the timeline is for next steps. Branko answered that an update could come in the coming weeks. Heiko suggested an updated in the next meeting.

- Follow-up tasks: evaluate the transverse impedance (help is needed for that point), the benefit from an HOM coupler, the possibility to add damping material in the tank

- 75 ns Xenon beam (H. Damerau, pdf)

The bunch spacing in the LIU baseline for the ion beam is 50 ns, which should be achieved by performing slip stacking in the SPS. Back-up options are evaluated in the PS with further rf manipulations like batch compression. The 50 ns spacing with four bunched would require and additional RF system in the PS, but 75 ns spacing is a possibility.

Heiko described the RF manipulations required, which implied to detune a 20 MHz cavity that is usually a spare cavity during proton operation. The tests were done during Xenon operation in 2017 by transferring 3 bunches from LEIR. The transfer is in good overall condition, although the energy matching should be improved in 2018.

The maximum intensity accelerated in the PS is limited at transition, and longitudinal emittance blow-up is required to stabilize the beam. This is to be checked with lead beam to make sure that the LIU intensity is within reach.

The batch compression can only work with 3 bunches using rf harmonics h=21 and h=28. The rf program was adjusted using a non-linear adiabatic reduction of the rf voltage (a simple linear reduction on a too short period drives dipole oscillations).

The rf manipulation is in excellent shape, with only few minor limitations. The third bunch of the batch is always oscillating more than the first one, although the operation should be perfectly symmetric. This is yet to be investigated. The longitudinal emittance is on the limit of the acceptable, for larger longitudinal emittance satellites start to appear from particles shaved during the rf manipulations and recaptured in neighboring buckets (e.g. for small phase variations between the rf systems at h=28 and h=169).

In 2018, this tests will be continued with lead beam. The synchrotron frequency and the filling factor are almost identical for the same rf program. Therefore, same results are expected from the  lead beam with respect to the xenon beam. This was tested in particle simulations using the BLonD code. One limitation is that for lead beam the ramp is longer and 80ms are missing at the flat-top to be able to perform the manipulation. The possibility to add 80ms to the flat top with high duty cycle (RMS current limitations) should be followed-up.

Simon asked what would be the limit in intensity with lead beam (since the extracted intensity could be increased for the LEIR). Heiko asked that a priori the transition crossing is the weak point but instability can be mitigated using longitudinal emittance blow-up. However, larger emittances would not fit in the h=169 rf buckets. The longitudinal emittance should be recovered from 2016 data.

Heiko ask how does the beam intensity scales for 3 bunches in LEIR for Lead beam. Simon replied that this is to be checked this year with beam. Alexander added that it is difficult to say because space charge behaves differently in that regime.

Angela asked about the population of satellites? Heiko answered that since the filling factors for xenon and Lead are the same, the satellites should be identical and low. The quantitative population is difficult to evaluate.

- Follow-up tasks: evaluate the feasibility of the 75 ns beam using lead, and to add 80 ms to the flat top with high duty cycle.

- Dispersive vs. longitudinal emittance (A. Oeftiger, pdf)

This presentation is to be used as a self-consistent reference. It combines, summarizes and corrects the results presented in previous meetings (#10, #11).

Adrian reminded the two main results obtained and showed some further analysis: (1.) Emittance figures (for both Gaussian and deconvolution approach) after PS injection plateau for LHC25 beams at different momentum spreads, and (2.) prediction of dispersive mismatch from observed transfer emittance growth. Remarkably, measurements with small momentum spread showed a systematically larger emittance growth than the constant prediction for high momentum spreads (where it is independent of dp/p).

Stronger space charge at small momentum spread may explain the horizontal emittance growth due to the horizontal integer resonance. The latest analysis of the dispersive mismatch from emittance growth shows a constant value of approximately 0.3 (ignoring the lowest two momentum spread experiments) for the used LHC25 beams. This value is consistent with the measured emittance growth on the operational BCMS beams. In contrast, these emittance growths are larger than the one predicted by Vincenzo relying on direct centroid-based optics measurements of the dispersive mismatch.

Heiko ask about the time it would take to reiterate measurements this year. Adrian answered that this is difficult to evaluate, it should be much less than the four days last year since most of the time in the previous MDs was used to solve simple problems and that a lot of data was for not well set up cycles. This should be easier this year with the gained experience.

Matthew encouraged using the low chroma MD cycle set-up by Alexander. He suggested to conduct MD studies simultaneously for (i.) the optics measurement of dispersive mismatch at injection, (ii.) the evaluation of the dispersive mismatch from the emittance growth and (iii.) the dispersion-matched optics.

Minutes by A. Lasheen