## Slide 1: LS2 – G. Hobgen (DAO)
TE - PPR Group Meeting – 25 June 2018

## Slide 2: Content
LS1 experience
Known LS2 arrivals
Recommendations LS2
Other

## Slide 3: LS1 - Experience
Positive experience
Clear instructions to Institutes – contract preparation
Meeting with team leaders concerning coordination
Group welcome and safety meetings (translators)
Departure procedure simplified
Fairwell drink
Tailor-made French Language training
Rotation of hostel administration
Hostel allocation for TE
Difficulties
Due to workload, late preparation for arrivals
Managing hostel bookings
More than one group interlocutor
Lots of rotation of personnel, short contracts, contract extensions
Language barrier
Volume contract preparation, general increase in workload in DAO office

## Slide 4
Statistics presented at TE Plenary meeting on 5 December 2013
2014/15
41 LS1 PJAS arrivals
Approximately 100 LS1 PJAS contract extensions processed (Jan 2013 – Jan 2015)
Approximately 20 Group Welcome meetings during LS1
Reminder - LS1 Some figures..

## Slide 5: LS2 Arrivals – MSC, MPE, VSC
Chart: 
| 43344 | 43374 | 43405 | 43435 | 43466 | 43497 | 43525 | 43556 | 43586 | 43617 | 43647 | 43678 | 43709 | 43739 | 43770 | 43800 | 43831 | 43862 | 43891 | 43922 | 43952 | 43983 | 44013 | 44044 | 44075 | 44105 | 44136 | 44166 | 44197 | 44228 | 44256
 | 2 | 3 | 15 | 4 | 33 | 9 | 11 | 18 | 5 | 0 | 1 | 0 | 3 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
MSC

## Slide 6: Simulation Arrivals Nov-18 to May-19 (full month, based on past years figures)
Chart: 
| 43405 | 43435 | 43466 | 43497 | 43525 | 43556 | 43586
Past years arrivals | 11 | 7 | 27 | 33 | 27 | 23 | 17
LS2 | 15 | 4 | 33 | 9 | 11 | 18 | 5

## Slide 7: Recommendations for LS2
One CERN interlocutor per project/group for contract handling and coordination.
Hostel management - Interface with collaborations should be a staff member as for LS1. Diplomacy is necessary. Anticipate needs, especially for PK collaborators.
Team leader brief. Delegate tasks where possible to team leaders.
Early preparation of grouped welcome meetings/presentations LS2 targeted. (Departmental info and group specifics). Liaise with HR for the Globe welcome session, organize a bus?
Organization of French lessons for Technicians / Mechanicians.
Contracts – Work as a tandem, contract preparation, visa invitations.
Some tasks in the DAO office need to be delegated during the peak period.

## Slide 8: Other considerations
French card requests
Office space
Mobile phones
Safety equipment/storage
Cars/Shuttle
Bikes
Access requests EDH

## Slide 9: Questions?