## Slide 1
Production Readiness Review for 11T collared coils and cold mass
Draft: Procedures (fabrication and inspection)¶
F. Lackner, & input from QA-LMF (R. Principe and colleagues)
  Show one or a couple of examples of manufacturing procedures, e.g. one on cc, another one on cm
  Show one or a couple of examples of inspection procedures, e.g. one on cc, another one on cm
  Structure and content of the procedures
  Describe how they are used at the shop floor level

## Slide 2
Bobinage |  |  | 
Mise en cassette | Procédure | LHC-MBH_C-FP-0001 | Released
 | Spec d'approvisionnement des tourets | LHC-MBH_C-FRM-0007 | Released
Bobinage | Procédure | LHC-MBH_C-FP-0003 | Released
 | Fiche de suivi | LHC-MBH_C-FP-0014 | Released
Fabrication Inter-Layer | Procédure | LHC-MBH_C-FP-0002 | Released
Contrôle de fabrication d'une bobine | Procédure | LHC-MBH_C-FP-0006 | Engineering check
Polymérisation |  |  | 
Polymérisation | Procédure | LHC-MBH_C-FP-0004 | Released
Réaction / imprégnation |  |  | 
Flowchart fabrication bobine impregnation | Flowchart | LHC-MBH_C-FP-0023 | Released
Réaction bobine | Flowchart | LHC-MBH_C-FP-0013 | Released
Assemblage du carcan de réaction Réaction bobine | Procédure | LHC-MBH_C-FP-0011 | Released
 | Fiche de suivi | LHC-MBH_C-FP-0016 | Released
 | Guide d'utilisation du four | LHC-MBH_C-MAN-0004 | Released
Splicing | Procédure | LHC-MBH_C-FP-0022 | Released
 | Fiche de suivi | LHC-MBH_C-FP-0019 | Released
Impregnation fixture assembly | Fiche de suivi | LHC-MBH_C-FP-0024 | Released
 | Procédure | LHC-MBH_C-FP-0017 | Released
Protocole d'Imprégnation | Procédure | LHC-MBH_C-FP-0025 | Released
Impregnation and cleaning sub process | Procédure | LHC-MBH_C-FP-0040 | Released
Préparation des connexions éléctriques dúne bobine | Procédure | LHC-MBH_C-FP-0043 | Engineering check
 | Fiche de suivi | LHC-MBH_C-FP-0044 | Engineering check
Coil fabrication

## Slide 3
Collaring |  |  | 
Procédure d'assemblage des colliers de collaring | Procédure | LHC-MBH_C-FP-0015 | Engineering check
Fabrication insulation for collared coil | Procédure | LHC-MBH_C-FP-0028 | Engineering check
Collaring | Fiche de suivi | LHC-MBH_C-FP-0034 | In Work
 | Procédure | LHC-MBH_C-FP-0031 | In Work
Autres |  |  | 
Contrôle métrologique de la bobine imprégnée | Procédure | LHC-MBH_C-FP-0010 | Released
Contrôle dimensionnel bobine collarée | Procédure | LHC-MBH_C-FP-0045 | In Work
Manutention dipôles | Procédure | LHC-MBH-FP-0006 | Under Approval
Collared coil fabrication

## Slide 4
Nom Procédure | Fiches de suivi et tests | Lien EDMS | Statut dans EDMS
Fabrication busbars | Procédure | LHC-LMBHE-FP-0001 | In Work
 | Fiche de suivi-Type B | LHC-LMBHE-FP-0004 | Engineering check
Contrôle de fabrication busbar isolé | Procédure | LHC-LMBHE-FP-0005 | In Work
Fabrication goulotte | Fiche de suivi | LHC-LMBHE-FP-0009 | Engineering check
 | Procédure |  | 
Contrôle de fabrication de la mise en goulotte | Procédure | LHC-LMBHE-FP-0012 | In Work
Busbar

## Slide 5
Nom Procédure | Fiches de suivi et tests | Lien EDMS | Statut dans EDMS
Assemblage culasse | Procédure | LHC-MBH-FP-0014 | Released
 | Fiche de suivi | LHC-MBH-FP-0013 | Released
Fiche de suivi d'assemblage d'une masse froide | Fiche de suivi | LHC-LMBH-FP-0018 | In Work
Active part assembly | Procédure | LHC-LMBH-FP-0008 | In Work
Longitudinal welding 11T coldmass | Procédure | LHC-LMBH-FP-0005 | In Work
Connexions D1, D2, C3 | Procédure | LHC-LMBH-FP-0019 | In Work
 | Fiche de suivi | LHC-LMBH-FP-0007 | In Work
Dipole 11T Nb3Sn Coldmass Extremities Set-Up | Procédure | LHC-LMBH-FP-0022 | In Work
Cintrage des busbars | Procédure | LHC-LMBH-FP-0023 | In Work
Soudure des extrémités des masses froides | Procédure | LHC-LMBH-FP-0009 | Draft for discussion
 | Fiche de suivi | LHC-LMBH-FP-0010 | Draft for discussion
Connection de l'IFS | Procédure | LHC-LMBH-FP-0024 | Draft for discussion
Préparation aux tests en pression | Procédure | LHC-LMBH-FP-0021 | In Work
Connexion au banc de test en pression | Procédure | 1566971 | Released
Contrôles de la masse froide | Procédure | LHC-LMBH-FP-0020 | In Work
Cold mass assembly

## Slide 6
Nom Procédure | Fiches de suivi et tests | Lien EDMS | Statut dans EDMS
Coil winding and curing |  |  | 
Procédure tests électriques bobines collarée et bobine | Procédure | LHC-MBH_C-FP-0063 | In Work
Bobinage |  |  | 
During-winding | Fiche de test | LHC-MBH_C-FR-0002 | Released
Réaction |  |  | 
Before-reaction-Fixture-Closed | Fiche de test | LHC-MBH_C-FP-0020 | In Work
After-reaction-Fixture-Closed | Fiche de test | LHC-MBH_C-FP-0035 | Engineering check
After-reaction-Mould-Open | Fiche de test | LHC-MBH_C-FP-0033 | Released
After-Splicing | Fiche de test | LHC-MBH_C-FP-0038 | Released
Quench Heater |  |  | 
Quench Heater check | Fiche de test | LHC-LMBHE-FP-0007 | In Work
Imprégnation |  |  | 
Before-Impregnation-Fixture-Closed | Fiche de test | LHC-MBH_C-FP-0036 | Released
After-Impregnation-Fixture-Closed | Fiche de test | LHC-MBH_C-FP-0037 | Released
After-Impregnation-Outer-Mould | Fiche de test | LHC-MBH_C-FP-0021 | Released
Collaring |  |  | 
Before-Collaring-Assembly | Fiche de test | LHC-MBH_C-FP-0018 | Released
After-Collaring-Assembly | Fiche de test | LHC-MBH_C-FP-0032 | Released
Monitoring-Collaring | Fiche de test | LHC-MBH_C-FP-0041 | Released
Busbars |  |  | 
Test elec busbars LHCMBHA | Fiche de test | LHC-LMBHE-FP-0018 | Under approval
Test elec busbars LHCMBHB | Fiche de test | LHC-LMBHE-FP-0019 | Under approval
Test elec-goulotte-LHCLMBHE-M1, M2 & M3-Type-A | Fiche de test | LHC-LMBHE-FP-0016 | Under approval
Test elec-goulotte-LHCLMBHE-M1, M2 & M3-Type-B | Fiche de test | LHC-LMBHE-FP-0017 | Under approval
Magnet Assembly |  |  | 
Fiche-tests-Before-Welding-Before-Pressing | Fiche de test | LHC-LMBH-FP-0012 | In Work
Fiche-tests-BeforeWelding-UnderLoad | Fiche de test | LHC-LMBH-FP-0013 | In Work
Fiche-tests-AfterWelding | Fiche de test | LHC-LMBH-FP-0014 | In Work
Fiche-tests-Before-End-Cup-Set-Up | Fiche de test | LHC-LMBH-FP-0015 | In Work
Fiche-tests-After-Capillary-Set-Up | Fiche de test | LHC-LMBH-FP-0016 | In Work
Fiche-tests-After-Capillary-Forming | Fiche de test | LHC-LMBH-FP-0017 | In Work
Electrical tests

## Slide 7: Fabrication Procedures
Naming and traceability
Validation Process
Traceability of modifications

## Slide 8
Safety first….

## Slide 9
References (Follow up files, MIP, Flowchart…)
Specifications (E.g. fibre…)
Drawings
Quality instructions.
Manufacturing instructions
Information/data logging.

## Slide 10: Follow-up
Follow-up in the Manufacturing and Test Folder (MTF)
CERN developped an interface which provides
    Traceability of the sub-equipments installed in a 11T magnet,
    Traceability of the operations,
    Retrieval of all documentation, reports, test results…
    Easy access to critical data (possibilities of reporting),
    Non conformity report management.

## Slide 11: Control procedures
Each control step can be found in the related control procedure
  Inspection in field
  Documentation
  Traceability

## Slide 13
Documentation check

## Slide 14: Follow-up files

## Slide 15
Cold Mass

## Slide 16: ABS Cold Mass 11T type A LMBHA
https://edms.cern.ch/ui/#!master/navigator/item?I:100014899:100038610:subDocs

## Slide 17: ABS Cold Mass 11T type B LMBHB
https://edms.cern.ch/ui/#!master/navigator/item?I:100014902:100014902:subDocs

## Slide 18: Drawing Structure and Eq. Codes in CDD
https://edms.cern.ch/ui/#!master/navigator/document?D:100129697:100129697:subDocs
11T Cold Mass

## Slide 19: “Assembly Sequence Instruction” Drawings 1/2
LHCLMBH_0004
Magnet active part assembly
LHCLMBH_0005&6
LHCLMBH_0007&8
Cold Mass Extremities Assembly
LHCMMQBH_0017,18,19
Cold Mass Preparation for Pressure Tests

## Slide 20: “Assembly Sequence Instruction” Drawings 2/2
LHCMMQBH_0020
Splicing preparation for cold test
LHCLMBH_0009 & 10
Welding Specifications
WPS
EDMS doc to collect all the WPS under preparation with EN-MME for 11T cold masses

## Slide 21: Cold mass welding Available documents and Inspections
LHC-LMQ-AP-0001 (EDMS523561) brings together all the DMOS (Descriptifs de Mode Operatoire de Soudage) used during the assembly of the MQM type cold masses (LMQ%). Most of them are usable for the LMBH cold mass.
Operating Mode and Welders Qualification are prepared in collaboration with EN-MME and validated by external competent organism (APAVE in our case)
LHCLMBH_0009 and 10 drawings
Visual testing reports according to examination standard: EN ISO 17637 and acceptance criteria: EN 13480-5 category 1 (ex. Edms 1552072).
Radiographic inspection reports with specifications of reference NF EN 17636-2 Classe B + NF EN 5817 classe B (ex. Edms 1540439).
“Fiche de suivi de soudure” filled by the welders with parameters used, observations during welding, filler material certificates (composition, mechanical properties, impact test).
Non destructive inspection using Phased Array Ultra-Sonic technology ongoing development according to ISO 17640.
Structural analysis of LMBH 11T DS Dipole magnet cold mass (EDMS 1711518)