# Cost and Schedule Review

# AD consolidation program

# 21st September 2018

Review Panel Members: proposal: Mike Lamont [ACC-CONS], Rende Steerenberg [OP], Mar Capeans [TE], Henric Wilkens [EP], Luigi Serio [EN], Sylvie Prodon [FAP]

For info: Lisette Van den Boogaard

Introduction

The AD facility has been the focus of the antimatter physics for the past 18 years and is planned to continue delivering low energy antiprotons to the world low energy antiproton physics community, with new experiments and developments being proposed regularly.

To this purpose, the installation of ELENA, a brand new synchrotron was completed inside AD hall in 2018 to further slowdown antiprotons from AD machine. ELENA is currently being commissioned, and is planned to start delivering very low energy antiprotons to experiments such as GBAR as of summer 2018 and to other existing experiments (ALPHA, ATRAP, ASACUSA, AEGIS, BASE) as of 2021 when transfer lines are completed.

The AD consolidation program covers the refurbishment of the AD machine elements (target, magnets, RF, vacuum, e-cooler etc.) and infrastructure (CV, cranes, etc.).  More details can be found in the corresponding consolidation documents [1].

Following the latest MTP exercise, a cost and schedule review (CSR) has been requested to be organized by the AD consolidation program leader and the AD Technical Coordinator [2].

Scope of the Review

Work package leaders shall:

- list existing documentation

- summarize the achievements completed so far

- present the remaining work, with technical challenges and proposed solutions

- emphasize corresponding schedule constraints

- detail the financial situation and the proposed spending profile with respect to the allocated budget.

The AD consolidation program leader and ADTC:

- present the current status of the masterplan

- summarize the overall budget and implementation priorities

- review the project baseline

- analyze and highlight implementation risk with respective mitigation options

The review panel will analyze the presented program and assess whether:

- The scopes of the WP’s are sufficiently well defined and complete.

- The allocated budgets are properly estimated.

- The manpower, which is expected to be deployed by CERN, is available and adequate.

- The schedules proposed are in line with service expectations.

- The risks on critical items (power converters, magnets, e-cooler, beam instrumentation, etc.) are acceptable.

- Additional options/synergies which should possibly be considered and decided upon.

- Presented fallback solutions are available in case of resource shortage or other difficulties endanger operation readiness for 2021.

Organization of the Review

The Review Panel will receive all support material (project documents, draft planning and activity summaries) latest by September 15th, with the review scheduled for September 21st.

The morning session will review the overall project and work package status, as well as include dedicated activity presentations by the group responsible and specialists. The closed afternoon session will allow the review team to prepare and discuss the draft recommendations, to be discussed together with the project team at the end of that day, allowing collecting further information if required.

The final recommendations of the Review Panel will be submitted in a written report within two weeks from the review to the BE and EN Department Heads and presented to the IEFC in October-November 2018.

Reference documents

[1] WP’s reports status table- EDMS 2001429, https://edms.cern.ch/document/2001429/1

[2] AD Facility Technical Coordinator (AFTC) Mandate - EDMS 1981901 https://edms.cern.ch/document/1981901/1