## Slide 1: AD renovation
RF controls systems
L.Arnaudon

## Slide 2: C02 resp D.Landre this will be replaced by a FINEMET cavity planned for LS2
C10 resp C. Oliveira
New control already in place no actions foreseen
TFB (Damper) resp D.Landre
New control already in place no actions foreseen
FINEMET RF Cavity (ELENA) resp D.Landre
New control already in place no actions foreseen
PU movement control resp L.Arnaudon
New control already in place
prototype to replace home made controller with modern PLC ? (B. Lefort +C.Oliveira)
(estim. 15KCHF)

## Slide 3: Optical notch filter resp L.Arnaudon if operation is validated: purchase parts for a second system plus spares and design a new housing and PLC based controls
CRYO Temperatures resp C.Oliveira
Some still KO do we open to fix the probes?
Platform Fritz resp C.Oliveira
Platform to be raised ?
Control renovation to replace with modern PLC and refactor the platform HW to gain delay and maintenance ease (B. Lefort + C.Oliveira +L.Arnaudon)
Scool Amplifiers & controls resp D.Landre + C.Oliveira + P.Freyermuth
We need to prototype a PCB for the amplifiers bias control (bad contacts) ( est.20KCHF )
Controls HW ok we need to move to FESA3 and pass the responsibility to CS / SW team
Labelling of all cables and parts to prepare Remove the control racks and amplifiers for the magnet repair, planned LS2 (FSU)

## Slide 4
Cooling FFT CRIO resp L.Arnaudon (+labview team
No changes foresee
RF delay trombones resp L.Arnaudon
No changes foresee remove if not required after optical notch installation