## Slide 2: Planning & Scheduling openSE 2.0 Task Force
26th September 2018
54-R-035

## Slide 3: Outlook
Summary of the improvements discussed in the previous meeting (15min)
OpenSE 2.0 Forum slides (60min)
Wrap-up (5min)

## Slide 4: Summary of improvements
Discussed so far…

## Slide 5: Documentation
In OpenSE documents, remove reference to non-existing openSE guidelines related to planning and scheduling
Discussed 1st meeting

## Slide 6: Training – Master Schedule
Suggest tools that could be used to create master schedules
Provide CERN examples for big, medium and small size projects. The examples should represent the type and size of common projects at CERN
  People in the task force can provide some of these examples
The phases of the project in the master schedule should be more generic and not so much engineering oriented
When defining the master plan, define already the master schedule
  The master schedule should be there from the start!
Discussed 1st meeting

## Slide 7: Training - Contents
More practical approach
  Specific workshops with tricks and hints
  Meet-up presentations could be referenced in the training
Include best practices and tips on things like
  Baseline review
  Critical path
  Contingency planning
Discussed 1st meeting

## Slide 8: Training - Contents
Stress the fact that planning part is more important than scheduling part
  When a proper WBS/PBS is defined, the scheduling phase will be easier
Include a glossary of terms
Discussed 2nd meeting

## Slide 9: OpenSE Curriculum
Define a clear OpenSE curriculum in the OpenSE web pages
  Beginners
  Advanced
  High management
Training courses should advertised for the different audiences in the OpenSE web pages
  Give a clear overview of which courses to follow to achieve different goals
Discussed 2nd meeting

## Slide 10: Documentation
OpenSE twiki
  https://twiki.cern.ch/twiki/bin/view/OpenSE/WebHome
  Use this twiki page to upload interesting material you would like to share with the community

## Slide 11: Next meeting
OpenSE Forum 11th October
  https://indico.cern.ch/event/751916/