## Slide 2: Planning & Scheduling openSE 2.0 Task Force
OpenSE Forum
11th October 2018

## Slide 3: Outlook
Task Force Overview
  Participants
  Meetings
Feedback after the review
  Documentation
  Training
  OpenSE curriculum

## Slide 4: Task Force Overview

## Slide 5: Participants
Thijs Wijnands (HSE-DI)
Pierre Bonnal (EN-ARP)
Jenni Kaipainen (EN-ARP)
Anna Chrul (EP-ADO)
Miguel Mendes (ATS-DO)
Paula Martínez Urios (ATS-DO)
Renata Martins (ATS-DO)
Sylvie Prodon (FAP-RPC)
Maria Alandes (IT-CDA)

## Slide 6: Meetings
3 meetings in total of 1h30 each
  Kick-off meeting on 29.08.2018
    https://indico.cern.ch/event/752717/
  Meeting on 12.09.2018
    https://indico.cern.ch/event/753655/
  Meeting on 26.09.2018
    https://indico.cern.ch/event/753656/
Review focus on training material as there were no other documents to review

## Slide 7: Feedback after the review

## Slide 8: Documentation
In OpenSE documents, remove reference to non-existing openSE guidelines related to planning and scheduling

## Slide 9: Training - Format
Organise courses for different types of audiences, especially for MS Project:
  Advanced vs Beginners
In parallel to existing courses
  Organise user forums to share i.e. MS Project tricks, hints and best practices with the community
    Some areas where deeper understanding was identified are:
      Baseline review
      Critical path
      Contingency planning
      Use of resource buffers
      Schedule access to the work site
  Material presented during the PMMU could be referenced during the courses

## Slide 10: Training - Contents
Include a glossary of terms
Suggest tools that could be used to create i.e. master schedules or WBS/PBS
  See more on “Tools” in another slide
Provide CERN examples when possible
OpenSE is in general engineering oriented, provide a more generic vocabulary that could be used also for non-engineering projects
  i.e. phases of the project

## Slide 11: Training – Concepts
Stress the fact that planning part is more important than scheduling part
  i.e. when a proper WBS/PBS is defined, the scheduling phase will be easier

## Slide 12: Tools
List which tools are expected to be used for each type of audience
  Beginners
    Small Projects
    Tool to create a master schedule sufficient to manage a small project
  Intermediate
    Mid-range projects
    Tools to create WBS/PBS, RACI matrix and coordination schedule
    Tools to do project follow-up
      Spreadsheets + scheduling package
  Advanced
    Complex large scale projects focussing on CERN specific approach (Installation Readiness Milestones)
    CERN official tools
      PPT
      EVM
The suggested tools should be officially supported at CERN and in line with the strategy defined by the relevant departments/groups (i.e. IT for SW provisioning)

## Slide 13: OpenSE Curriculum
Define a clear OpenSE curriculum in the OpenSE web pages
  Beginners
  Advanced
  High management
Training courses should be advertised for the different audiences in the OpenSE web pages
  Give a clear overview of which courses to follow to achieve different goals

## Slide 14: Internal contacts
Continue the work started by these task forces bringing experts in the field together
  We are all looking forward to future user forums
  But other formats could be considered as well
    Grass-roots approach probably the best to start with
    Expert group meeting a few times over the year may be useful as well
      To align on inter-department strategies
      Learn from future plans
      etc

## Slide 15: External contacts
Learn from other organisations
  How is planning and scheduling done in places like ESA or ESO or Fermilab?
  Are they using standard approaches or solutions developed in-house?
  Can we share tools or methodologies?
A workshop or conference with other international organisations or Physics Labs could bring many benefits to all of us!