## Slide 1: BI LHC Planning for LS2
Global LHC LS2 Planning
https://espace.cern.ch/en-dep-mef-lpc/LS2/Global%20Schedules/Forms/AllItems.aspx
BI Planning
Input required

## Slide 2
Global planning: Start 03.12.18
Warm-up
End of easy access

## Slide 3: Dates for LS2
Start: 03.12.2018, Progressive access, depending on point
All maintenance + service work finished by February 2020
Maintenance + service instrument check until April 2020
Difficult access as from August 2020

## Slide 4: Activities: BL

## Slide 5: Activities: IP and BP

## Slide 6: Activities: PM and ML

## Slide 7: Input required
Dates
Storage in tunnel or surface
Lockout procedure
Other issues? (Blocking of passage….)