## Slide 1: WLCG Service Report 6 weeks, Sep 19 – Oct 30 WLCG Management Board, Oct 30th, 2018 Borja Garrido CERN v1.3

## Slide 2: Operations Coordination meetings
These meetings normally are held once per month
  Usually on the first Thursday
Each meeting has a standard agenda plus at least one dedicated topic, announced in advance
Experiments and sites are kindly asked to have the relevant experts attend, depending on the topic(s)
Next meeting:
  Re-scheduled Nov 1  Nov 8
  Topic(s) TBD

## Slide 3: Operations Coordination highlights
Follow up on August KIT data loss incident
  Considered closed by CMS
WLCG Archival Working Group update
DPM Upgrade task force update
Important notice concerning TLS v1.2 support on WLCG
  More details on page 4 - 5

## Slide 4: TLS v1.2 support on WLCG
On Sep 21 a Globus update in the EPEL repositories made TLS v1.2 the only version to be supported for security handshakes in GSI.
The concerned package was globus-gssapi-gsi-13.10 .
Unfortunately, a significant number of grid services in WLCG were not ready for that change and started running into failures.
We therefore asked for the minimum supported version to be set to TLS v1.0 again and we arranged for services like the FTS either not to apply the Globus update yet, or to adjust /etc/grid-security/gsi.conf.
Version globus-gssapi-gsi-14.7-2 has that temporary workaround and is available in the EPEL repositories since Oct 16 (see next page). The EGI UMD has an older version that also is fine for the time being.
We have provided simple recipes for potentially affected services to be checked and updated as needed. They may directly depend on Globus, but could also be based on Java. An EGI broadcast was sent on Oct 29.
Of particular concern are SRM, GridFTP, CE and Argus services.
A deadline for TLS v1.2 support will be set to early 2019.

## Slide 5: Grid Community Toolkit
The Grid Community Forum was established 1 year ago to ensure the continued support of those Globus Toolkit components that for the time being remain essential to WLCG and partner projects
  Security and GridFTP
Current stakeholders and contributors include OSG, EGI, NorduGrid and CERN
A first release of Grid Community Toolkit products essentially happened on Oct 16
  In particular containing a globus-gssapi-gsi patch for WLCG and partner projects (see previous page)

## Slide 6: Selected items from Operations (1)
Heavy-ion throughput tests by ALICE, ATLAS and CMS
  Some issues were encountered, but OK in the end
ATLAS
  CERN, TW, ES, IT, UK clouds largely migrated from APF to Harvester submission
  ATLAS software & computing week
CMS
  Production activities recently got restricted to most important campaigns due to shortage of disk space
  EOS instabilities at CERN (INC:1784940, GGUS:137768)
  Alarm ticket GGUS:137869 for EOS at CERN
    Some files had disappeared from EOS due to a CMS workflow issue
ALICE
  No major issues
LHCb
  FTS3 data transfer failures between SARA and IN2P3-CC
    Temporarily solved by disabling IPv6 for those transfers

## Slide 7: Selected items from Operations (2)
TRIUMF
  ATLAS jobs unable to run for two days due to issue with core switch replacement in the new data centre
  New storage system at new data centre in production
FNAL
  CERN  FNAL transfers hampered by bad link (GGUS:137632, GGUS:137493)
    Issue narrowed down by the Network WG and resolved by FNAL
KIT
  dCache update for CMS: downtime had to be extended from Tuesday 23th to Wednesday 24th 10 a.m.
Monitoring
  REBUS database not accessible for two days
Middleware
  globus-gssapi-gsi issue (more details on page 4 - 5)

## Slide 8: Service Incident Reports
IN2P3-CC: 110 TB of ALICE data lost in August due to RAID problem

## Slide 9: GGUS summary (6 weeks, Sep 17 – Oct 28)
VO | User | Team | Alarm | Total
ALICE | 3 | 1 | 0 | 4
ATLAS | 20 | 117 | 0 | 137
CMS | 294 | 2 | 1 | 297
LHCb | 1 | 33 | 0 | 34
Totals | 318 | 153 | 1 | 472
Chart: