The XDC project
DOMA-QoS: mandate
Paul Millar
paul.millar@desy.de
DOMA-QoS meeting
Wednesday 17th October 2018

---
Mandate … the scope
- Live version available here:
  https://docs.google.com/document/d/1jCT5Ucw73jjJidnFGEx0rJKJ8x3OPKuDUtaI7ox1Z-k/edit?usp=sharing
- Scope:
  Support experiments making optimal use of available storage capacity by allowing them to discover the available QoS options for storing data in individual storage systems, and to discover and manage which of the available QoS options stored data enjoys.

---
Mandate: activities:
The DOMA-QoS activity will:
  - provide a forum for discussion between experiments, storage provides, and technology providers,
  - meet regularly, to facilitate communication.
  - collect information to provide quantitative understanding of QoS and identify places where either experiement work-flows or infrastructure may be modified to support QoS-aware work-flows.
  - help identify and coordinate any R&D work needed in storage infrastructure to support QoS-aware work-flows.
  - help coordinate sites efforts in depoying updated storage infrastructure.
  - track and regularly report on the progress of the indentified topics.
  - Maintain close links with relevant WLCG WGs and DOMA activities: TPC/Protocols, Networking, Access, Authorisation and Authentication, etc.

---
Mandate: when are we doing this?
Milestones:
  - M1. Experiment workflows are identified where storage QoS could bring benefits. Target 2019-02-01
  - M2. WLCG sites have been surveyed for different storage types they have deployed or plan to deploy. Target 2019-02-01
  - M3. An architecture is designed to support QoS workflows. Target: 2019-04-01
  - M4. Software is released that supports this architecture. Target: 2019-08-01
  - M5. Sites have deployed sufficient infrastructure to allow at least one work-flow to take advantage of one additional storage QoS. Target: 2020-01-01 (i.e., before start of RUN 3)
  - M6. All sites have deployed software to allow all identified experiment work-flows to take advantage of available storage QoS.

---
Deliverables: what we produce?
Deliverables:
  - D1. Presentation for Joint WLCG/HSF/OSG Workshop.
    … dedicated DOMA sessions?