## Slide 1
Detector and Experiment CDR
W. Riegler
Oct 24th, 2018

## Slide 2: CDR progress
The volumes have been renumbered:
  Physics: Vol 1
  FCC-ee: Vol 2
  FCC-hh: Vol 3
  HE-LHC: Vol 4
Planning for finalisation:
  Vol 2 FCC-ee: frozen by Sunday 30 September
  Vol 3 FCC-hh: frozen by Sunday 14 October
  Vol 1 Physics: frozen by Sunday 21 October
  Vol 4 HE LHC: frozen by Sunday 21 October

## Slide 3: CDR progress
Author list for CDR:
  30 October invitation to sign up as CDR authors
  Registration will finish on 10 November
  Possibly we will put a link to the inspire institution database for selection of affiliation
All 4 CDRs must be ready for printing end November to be distributed from December 10 (Council week)
10-page documents:
  One document per machine option: FCC-ee, FCC-hh and HE-LHC
  One document on staged implementation, FCC-ee followed by FCC-hh with option of eh. This should show the robustness of the overall approach and also the flexibility to adapt.
  In total 4 of the 10-page documents are planned at this stage.
  Deadline Sunday 11 November, to allow iteration with directorate.

## Slide 4
The Chapter 7 of the summary report is submitted and it is uploaded on this agenda. There are still a few more days where we could send very small changes, if needed, so please check once more if you have time.
Originally we planned to have the comprehensive ‘Detector and Experiment’ CDR
finished in October 2018 such that we are fully consistent with the summary report and we can reference all the results.
We had some delays on this goal, but from the feedback I got from everyone we are still able to finish the comprehensive report before the end of the year.
We should definitely push for this, since at this moment we do have the people and the drive to do it.
Whether we can reference from the summary report to this one we still have to figure out, but let’s first move on to collect all the input and see where we are.
I will gather all the contributions in one Overleaf file next week and then start with the overall editing.
We have then 2 months and 3 more meetings to finish the volume.
Detector and Experiment CDR

## Slide 5
Introduction (Editor: Werner)
Benchmarks processes, detector requirements from physics (Editors: Heather, Filip, Michele, Clement)
Definition of the benchmark processes with main backgrounds
Detector requirements 'from physics’ in terms of
momentum resolution, energy resolutions, acceptance and
objects like e/gamma performance, jet performance, tau, b, Etmiss, Muons, Trigger
Experiment, detector requirements from environment (Editor: Werner)
Luminosity, radiation environment, luminous region, pileup
Discussion of the reference detector and alternative ideas
Software (Editor: Michele, Benedikt):
DELPHES parametrization, comparison to ATLAS, CMS, simulation software for FCC detectors
Magnet systems (Editor: Herman):
Engineering of reference design and discussion of alternatives
Tracker (Editor: Zbynek, Estel):
Layout, performance, technology and data rate discussion
Calorimetry (Editor: Martin)
EMCAL, HCAL, jet performance etc.
Muons (Editor t.b.d.):
Principles of trigger versus identifier, standalone and combined performance, technologies
Trigger/DAQ (Editors Simone, Jim, Paris t.b.c.)
Principle concepts in relation to HL-LHC
Physics performance for benchmark channels (Editors Heather, Filip, Michele, Clement)
Cavern and infrastructure (Editor: Herman, Werner t.b.c.).
Cavern and shaft dimensions, installation scenarios, sidecavern, access, safety, shielding, activation, maintenance scenarios
Cost Goals, Strategic R&D (Editor: Werner)
Extreme radiation environment, large area silicon sensors, high speed links,
microelectronics, radiation hard scintillators, Liquid Argon Technology, High precision timing detectors …
Outline for Comprehensive CDR Vol. "Experiments and Detectors"