## Slide 1: WLCG Token Schema
WLCG Management Board
Presented by Hannah Short
September 17th 2019

## Slide 2: WLCG AuthZ WG
Includes current major users of tokens in HEP
  INDIGO IAM
  EGI Check-in
  SciTokens
  dCache
  ALICE
Development work of pilot projects supported by:
Priority to stick to industry and R&E standards wherever possible
Started July 2017
Planning to publish WLCG Token Schema version 1.0
  Objective: Understand & meet the requirements of a future-looking AuthZ service for WLCG experiments
Notes: Group has been active for over 2 years now and would like to publish V1.0 of token schema

## Slide 3: Status
Step | Result | Status | Due/Completed
Create group | WLCG AuthZ WG | Done | July 2017
Collect Requirements | Document completed and revised | Done | July 2018
Identify Pilot Options | EGI Check-in (EOSC-hub/AARC), INDIGO-IAM (EOSC) | Done | November 2017
Identify Certificate Authority | RCAuth.eu | Done | July 2018
CERN HR Identity Vetting integration | Privacy Statement approved, DB connected via API | Done | February 2019
Enhance Pilot | Pilots presented on March 5th | Done | March 2019
Interview experiments | Questionnaire sent and completed | Done | December 2018
Pilot progress review | Pre-GDB held. Pilots assessed their current state | Done | December 2018
Provide Recommendation to WLCG MB |  | Done | April 2019
Define JWT Schema for Tokens | Completed at September pre-GDB | Done | September 2019
Publish Schema v 1.0 |  | Pending | September 2019
Define Trust Distribution | Collaborate with IGTF | Pending | 
Provide guidelines on Token Flows |  | Pending | 
Notes: Recently completed final draft

## Slide 4: Draft
Attached to Agenda https://indico.cern.ch/event/769180/
Presented to the Open ID R&E Working Group (and many participants involved in both groups)
Discussion for > 1 year during recurring WG meetings
Input sought from VOs and Software Experts

## Slide 5: Token Claims
Common Claims
sub
exp
iss
acr
aud
iat
nbf
jti
eduperson_assurance (REFEDS)
wlcg.ver (WLCG)
wlcg.groups (WLCG)
ID Tokens
auth_time
general OIDC Claims
Access Tokens
scope (inspired by OAuth token exchange draft)
Note: Where unspecified, the origin is RFC7519 or OpenID Connect core
Token should include at least scope or group to convey authorisation

## Slide 6: Two forms of Authorization
Groups
  Similar to VOMS Groups
  VOMS Roles modeled as optional Groups
Capabilities/scopes
  Specific ability to perform an action (optionally, at a specific path) e.g. storage.create /home/joe
Both can be requested via scopes
Capabilities are interoperable with SciTokens*
* https://indico.cern.ch/event/739896/#10-scitokens-and-iam-interoper

## Slide 7: Assurance
We adopt the eduperson_assurance multi-valued claim proposed by RAF to convey the assurance component values and profile.
The acr claim is included in addition to the eduperson_assurance claim to specifically convey the authentication assurance.

## Slide 8: Distribution of Trust
Small number of registered clients (e.g. HTCondor submit nodes, token provisioning scripts)
  Clients authenticate with Client Secret
Large number of unregistered Resource Servers (e.g. storage node)
  Validate tokens using issuer’s public key for signing*
Standard OIDC discovery (well-known configuration)
TLS connection to issuer must be validated and verified*
  Trust roots needed by a wide range of agents/clients
* Signing and transport keys may support different trust models, discussion pending

## Slide 9: Lifetimes
Token Type | Recommended Lifetime | Minimum Lifetime | Maximum Lifetime | Justification
Access Token & ID Token | 20 minutes | 5 minutes | 6 hours | Access token lifetime should be short as there is no revocation mechanism. The granted lifetime has implications for the maximum allowable downtime of the Access Token server.
Refresh Token | 10 days | 1 day | 30 days | Refresh token lifetimes should be kept bounded, but can be longer-lived as they are revocable. Meant to be long-lived enough to be on a “human timescale”.
Issuer Public Key Cache | 6 hours | 1 hour | 1 day | The public key cache lifetime defines the minimum revocation time of the public key. The actual lifetime is the maximum allowable downtime of the public key server
Issuer Public Key | 6 months | 2 days | 12 months | JWT has built-in mechanisms for key rotation; these do not need to live as long as CAs. This may evolve following operational experience, provision should be made for flexible lifetimes.

## Slide 10: Next Steps
Middleware developers would like published Schema to guide work towards token based authorisation => publish version WLCG:1.0
  Asked for comments by Friday 20th
  Publish to Zenodo
Provide stable testing environment to issue tokens based on WLCG v1.0

## Slide 11
WLCG AuthZ WG
Questions?
12/07/17