## Slide 1: DFX interfaces in the tunnel & installation: sequence of operations
R. Betemps
11/12/2018

## Slide 2: Integration situation
Reference : IP 5R & IP5L EDMS 1991506
ST0999873_01 & ST1001705_01
Integration of the last version of the DFX design
(2018/11/23)
Integration last version Cold diode (ST0997561_01)

## Slide 3
interfaces in the tunnel

## Slide 4: Last version of the DFX

## Slide 5: IP5 Left

## Slide 6: IP5 Left

## Slide 7: IP5 Left

## Slide 8: IP5 Left assembly

## Slide 9: Check Point IP5 RIGHT

## Slide 10: Check Point IP5 RIGHT

## Slide 11: Check Point IP5 RIGHT

## Slide 12: Next point
Check the complet integration
Check the Jumper
Vacuum pipe
Frame
….

## Slide 13
installation: sequence of operations

## Slide 14: Assembling process off the DFX
First proposition to be consider for discussion
  Lot of points open
  Tollings & support to be design

## Slide 15: PRE - Assembling Process
~1200
~1500

## Slide 16: Insert the link
Flange
DFX

## Slide 17: Space

## Slide 18: Insert the link

## Slide 19: Move DFX

## Slide 20: Weld the Flange & bend the NbTi cable

## Slide 21: Move the vacuum ½ chamber up

## Slide 22: Close the vacuum chamber

## Slide 23: Insert the low part of the chamber

## Slide 24: Weld the helium chamber

## Slide 25: Close the chamber