HTCondor-CE Accounting
Progress made since the last meeting on HTCondor-CE accounting.
Ste Jones
GridPP/University of Liverpool

---
Previous
- We had made a design for HTCondor-CE accounting.
  https://twiki.cern.ch/twiki/bin/view/LCG/HtCondorCeAccountingDesign
- We iterated on that and I said I’d try it. Steps were:
  - Get minimal fixes to APEL Client implemented, tested and rolled out as RPMs, as per design (i.e. include node scaling factor in batch records)
  - Set up production-ready HTCondor-CE front end, with HTCondor batch system, BDII, ARGUS authn/authz and a few worker nodes.
  - Move it into production with one major VO (ATLAS).
  - With that setup, generate real work accounting data.
  - Install new apelparser, client.
  - Show the system works by pumping data via parser, database, client (the job-record creator) and the ssm transport system.
  - Make minimal documentation for others to follow.

---
Successes
- The design worked, with minimal changes
- We got the fixes through with Adrian/RAL handling the APEL source code.
- We eventually got the production-ready HTCondor-CE set up. There were several delays; we needed changes to the HTCondor-CE puppet modules. Condor security was hard to negotiate. The BDII took some time to set up (permissions). ARGUS took longer than I had hoped (permissions and security). There were difficulties bringing ATLAS in.
- In particular, HTCondor appears to have dropped MATCH_EXP class-ads and a workaround had to be found for that.
- But it was working by Tuesday.
- Today, I put the database, parser, client and ssm material in place, and conducted a full integration test with ATLAS data collected since Tuesday.
- Full integration tests were a success, after some tweaks. The system is operational at Liverpool. We are running HTCondor-CE in front of a real cluster, getting real accounting data, and publishing it into the portal in the same way as (say) CREAM.

---
Fails
- Still working on the minimal document. Most of it is done, check here:
- https://twiki.cern.ch/twiki/bin/view/LCG/HtCondorCeAccounting
- We’re going to need a fix in the system for missing SpecRecord functionality. The SpecRecords (which are for normalisation) are obtained from the BDII, which is flakey/useless, since HTCondor_CE only gives Glue2, which does not publish those values.
- Discussion needed. Workaround supplied, see document above.
- Install process still somewhat manual. We’ll have to work on that.

---
Further work
- I’ll just summarise what is above.
- Fix for spec records
- Better documentation
- Automation for install and config
- Eventual inclusion in UMD.

---
Detailed test results (this morning)
- Test 1: apelparser
- Initial fail. It seems that newer HTCondors don’t automatically put MATCH_EXP expressions in the job class ad output. Since we were using that to transport the node scaling factor back to the apel database, that needed a fix. It turns out that the SYSTEM_JOB_MACHINE_ATTR condor knob is designed for this purpose, so I changed things to use that.
- Now working.

---
More test results and conclusions
- Test 2: apelclient (job record creator)
- Initial fail. Spec records not set up properly in advance as per workaround.
- Now working.
- Test 3: ssmsend
- Initial fail. System throws Java exceptions when trying to use SSL transport. Since I am NOT testing SSL or Java or even SSM, I just turned off SSL. Now working. Will have to look at that in due course.
- So, in general, it’s good enough for now, I think, but needs to be rounded off.

---
Test photos - parser

---
Test photos – DB pop.

---
Test photos – job records and files

---
Test photos – ssm upload