## Slide 1: WP6a Master Plan, Key Milestones Functional requirements DFX Within WP6a System
DFX Conceptual Design Review, CERN, 31/01/2019

## Slide 2: The HL-LHC Cold Powering (WP6a)
DFXJ
DFMJ
DFXI
DFMI
DFXF
DFMI
DFXG
DFMJ
Four Cold Powering Systems
Two different types of Cold Powering Systems (one for the Triplets
and one for the Matching Sections
(D2 and its correctors)
Systems for ITs and MSs identical at P1 and P5
Focus of this review is on the systems powering the Triplets

## Slide 3: The HL-LHC Cold Powering (WP6a)
Cold powering system for HL-LHC Triplets:
One SC Link;
One DFX;
One DFHX;
- All current leads for Triplets;
- All required ancillary equipment.

## Slide 4: HL-LHC Triplets
4 18 kA
3 7 kA
12  2 kA
EDMS 1821907

## Slide 5: WP6a Master Plan
Series production: 2019-2021
System tests: 2018-2020
Series tests: 2021- 2023

## Slide 6: DFX in WP6a Master Plan

## Slide 7: WP6a Key Milestones
Full-scale CERN proto 18 kA REBCO lead – March 2019
Series procurement MgB2– FC Dec 2018
Series Cabling MgB2 – FC Dec 2018
SC Link Cryostat technology (2-walls) – Sept 2018
Series SC Link Cryostat procurement – FC September 2019
Series SC Link assembly– FC Sept 2019
Prototype DFX – March 2019
Series DFX/DFM – FC June 2019
Prototype DFH – June 2020
Series DFH – FC June 2019
Demo 1 – Dec. 2018/ March 2019. Demo 2 – Dec. 2019
Prototype System – Dec. 2020
Series Test – June. 2021
String – June. 2021

## Slide 8: DFX Functional Requirements
Interface to SC Link (mechanical, electrical)
Space requirements for SC Link
MgB2 to Nb-Ti splices
Accessibility
Nb-Ti tail (attached to SC Link) feasibiliy

## Slide 9: Thank you !