## Slide 1
Periods with possible access restrictions
Periods with access restrictions
Introduction - Master Schedule v1.3
F. Pedrosa, PS LS2 Planning overview, LS2 Committee Meeting, 30/11/2018 (link)
More recent report at last LIU-PS Technical Coordination Meeting

## Slide 2
Restart schedule for the PS in 2020
PS
PSB
SPS
LHC
Linac4
Linac3 LEIR
LHCPROBE beam
available for LHC
Week 9
04/03/2021
LS2 is not 2 years for the PS!

## Slide 3
Co-activities in PS central building
F. Pedrosa, PS LS2 Planning overview, LS2 Committee Meeting, 30/11/2018 (link)
More recent report at last LIU-PS Technical Coordination Meeting

## Slide 4
Sort NIM modules
  Remove unused modules from spares cupboards
  Storage in separate cupboard or bunker
  Add modules removed from beam control during 2018
  Additional spares for 200 MHz from SPS
Clean-up racks
  \\cern.ch\dfs\Departments\AB\Groups\RF\Machines\PS\LowLevel\Infrastructure\RackPhotos\2018-12-19
  Obsolete measurement equipment
  Unused hardware
  Modules installed for MD purposes tests
Preparatory work in coming weeks

## Slide 5
Updating synoptics
  \\cern.ch\dfs\Departments\AB\Groups\RF\Machines\PS\LowLevel\BeamControlUpgrade\Synoptics
List of modules for after LS2
  \\cern.ch\dfs\Departments\AB\Groups\RF\Machines\PS\LowLevel\BeamControlUpgrade\Modules
Start order material for upgrade
Beam control upgrade