## Slide 2: ABP-CWG
A proposal for AFS phase-out compatible with ABP core activities
10/04/2019

## Slide 3: AFS phase-out in ABP
ABP activities are mostly based on in-house large accelerator design and simulation codes, with different classes of interaction between them and used in massive simulation campaigns – for which a performant and reliable file system is a necessary requirement
The outcome of the most recent tests within ABP suggests that EOS-fuse is not presently suitable to replace AFS in LXPLUS, LXBATCH, and in the Technical Network.
Colleagues are concerned with the possibility to preserve their workflows over and after the phase-out
  Request to migrate project spaces by end 2019, expectation to have to migrate work spaces by June 2020

## Slide 4: A proposal to move ahead
Create a series of use cases representative of ABP workflows working on AFS
  Will have the form of shell scripts that interact with the network, compile software, execute codes, launch extensive HTCondor and/or HPC simulations and so on.
Provide these cases to IT by ~15 May
These cases should work reliably possibly without modifications on EOS fuse-mounted paths with the same performance of AFS and without faults
  Modifications of the pilot use cases can be discussed and accepted, if solid alternatives or improved procedures are agreed upon

## Slide 5: A proposal to move ahead
While this process is ongoing ABP users will continue relying on AFS for their workflow
  E.g. no migration for project spaces, workspaces, etc. is expected, more space is granted on AFS if needed
By mid October 2019 stability and performance of pilot use cases will be re-evaluated
  If pilot tests successful, migration of actual production work can start, to be finished by June 2020 as from original plans
  If not successful we will rely on IT to provide another solution that fulfills the pilot test cases with a modified timeline

## Slide 6: A proposal to move ahead
One staff member per section has been nominated to be part of AFS phase-out team within ABP to create the use cases representative of their sections
  Riccardo De Maria (HSS), Giovanni Iadarola (HSC), Hannes Bartosik (HSI), Andrea Latina (LAT), Daniel Noll (HSL)
Phase out coordination for ABP to be done by G. Rumolo and L. Deniau with the support of the team above