## Slide 1: Status Report
02/07/2019
Alberto Di Meglio – CERN openlab Head

## Slide 2: Micron
Agreement signed in October 2018 for 36 months
Two main use cases (nominally 1 Fellow each + overhead)
  CMS Real-Time Streaming Matching Inference Engine Prototype
  Prototyping of a DL-based Particle Identification System for the Dune Neutrino Detector
Recruitment started, both projects are currently staffed for the first year of the project, situation will be revised for Y2 and Y3
Hardware received from Micron
  2 x Micron Pico SB-852 Co-Processor, a Hybrid-Memory-Cube-based co-processor including DDR4 memory and a Xilinx FPGA application engine
Both projects are progressing as planned
Check-point meeting took place on June 21st at CERN

## Slide 3: Micron - CMS
The goal of the project is to prototype a Real-Time Streaming Matching Inference Engine to use in the Level-1 trigger system of an LHC experiment
Work progress (extracted from Dejan Golubovic’s slides)
  Installation and set-up: done, all fine
  Defined scouting objectives (increase trigger rates ~ x10, >= 500k inf/sec, parallelisation)
  Run benchmarks and extracted required results
  Achieved promising latency performance
  Demonstrated parallelisation on 2 and 4 clusters
  Achieved 2M inf/sec on 4 clusters with the “extended scouting model”
  Started work on Graph Neural Networks and Convolutional Neural Networks
    Summer student projects

## Slide 4: Micron - DUNE
Two sub use-cases
  Neutrino interactions classification (from generated images)
  Detector raw data collection and denoising (to generate images)
Work Progress (extracted from Manuel J. Rodriguez Alonso’s slides)
  Use case 1:
    Get used to the Inference Engine ✔
    Run existing ResNet-18 on the FPGA ✔
    Compare results (existing GPU and Micron FPGA result match always) ✔
    Check performance improvement: work in progress with summer students to prepare a benchmark over 10M images
  Use case 2:
    Not started yet

## Slide 5: Google
First contact in October 2018 in the context of the CERN openlab Quantum Computing Initiative
Moved on to define a collaboration programme over a broader set of use cases. Various meetings took place at CERN, Google, and computing events (SC, ISC) in the past 8 months
First iteration of the proposal included
  Kubernetes performance and scalability (IT-CM)
  Composable data centers for efficient HEP computing workflows (CMS)
  Generative models for detector simulation (IT-DI-OPL)
  Deep Learning Inference on TPU for LHC real-time collision processing (CMS)
  Deep Learning data pipelines for high energy physics and event classification (IT-DB)
  Deep Learning for Earth Observation (UNOSAT)
  RICH reconstruction using Google TPUs (LHCb)
  Quantum generative models (IT-DI-OPL)
  Optimisation of GRID job placement (ALICE)

## Slide 6: Google
Second iteration just started, projects being consolidated in three separate proposals with priorities to be discussed
Proposal 1:
  Kubernetes performance and scalability (IT-CM)
  Deep Learning data pipelines for high energy physics and event classification (IT-DB)
  Composable data centers for efficient HEP computing workflows (CMS)
Proposal 2
  Generative models for detector simulation (IT-DI-OPL)
  Deep Learning Inference on TPU for LHC real-time collision processing (CMS)
  RICH reconstruction using Google TPUs (LHCb)
Proposal 3
  Quantum generative models (IT-DI-OPL)
ATTRACT QUOG-DP
  Optimisation of GRID job placement (ALICE)

## Slide 7: Google
Activities already started
Kubernetes workshop on June 11th
Many discussions about storage
TPU credits

## Slide 8: Update on Hardware Resources
Type | Vendor | Notes
X86 CPUs various configurations of CPU family, storage, memory (including 3D-Xpoint). Two Cascade Lake CPUs with full Optane (3D-Xpoint) support have just been received, they will be installed in two dedicated nodes | Intel | Used for benchmarks or investigations of applications with high memory requirements (mainly DL/ML, simulation, data analytics) Two nodes dedicated to Fast K-V Storage project in EP-DT
Movidius 2 NN-optimized chips | Intel | The chip has been tested by CERN for radiation resistance as part of a collaboration among CERN, ESA and Intel. Now being evaluated for performance compared to more traditional platforms (GPUs). Potential applications in HEP data acquisition or space applications (inference)
4 x Nvidia T4 GPU (PCIe) 4 x Nvidia V100 GPU (Nvlink) | E4/Nvidia | Formally dedicated to the use cases of the E5/Nvidia collaboration, but being also integrated in the standard IT GPU provisioning pilot with IT-CM
1 IBM Minsky Cluster Power 8+ 2 x Nvidia Tesla P100 (Nvlink) | IBM | Addition of a second cluster based on Power 9 being discussed
EPYC Rome | AMD | First discussions for a possible evaluation project after Q3 2019