## Slide 1: Recent PS topics
Dedicated IST planning meetings with EQ Groups.
  Last open details discussed
    RF (Carlo) -> 04/11/19
    TE-EPC (Yves) -> 05/11/19 + SWY equipment for ions.
  Fernando will finalize planning after confirmation
Requested test procedure with risks analysis :
  TE-ABT
    edms 2261239 (v.1) "Individual system tests of PS septa SMH16, SMH26" by Michael HOURICAN
    edms 2264371 (v.1) "Individual system tests of PS Electrostatic Septum SEH23" by Michael HOURICA
  TE-EPC a priori, one single procedure for ISTs to be prepared by Y.Gaillard
  BE-RF a priori, one single procedure for ISTs to be prepared by C.Rossi
Last PS Commissioning Meeting #10 (Timings for EAST AREA and TT2) https://indico.cern.ch/event/860688/
  EAST AREA : PPM operation based on single user (T8, T9, T10&11), no blocking point.
  TT2 : following the meeting, a discussion is ongoing about the single gateway foreseen for the full TT2 line.
    It could be a problem because only one PPM device by destination is allowed per gateway.
    In TT2, we have several devices (PPM by destination) BTI247, BHZ377/8, BHZ403 -> to be discuss this week.