## Slide 1: ADO-PO / TC meeting
ATLAS Design Office
Engineering activities in 2020
Tatiana Klioutchnikova & Raphael Vuillermet
on behalf of Atlas Design team
10th of December 2019

## Slide 2: Activities Overview for 2020
LS2 preparation
nJD/nSW – presentation of Raphael
Services installation follow-up – presentation of Marco
BIS78 – preparation for installation and follow-up
UX15 cavern cooling AHU system integration
USA15 Dummy load system B
SR1 Demo
LS3 design work
Muon BI project – BIS/BIL RPC integration/installation, MDT electronics access
HGTD/ITK envelope studies
PP2 integration
ITK cooling integration
Extended Calorimeter surface integration
Reverse Engineering activities

## Slide 3: LS2 - Installation BIS78 follow-up
  Check of envelope after sMDT – RPC integration:
  ( Wim, Alexandre, Lorenzo, Jamie, Gevorg )
  Update BIS78 installation procedure with all details
  Prepare material and tooling :
  rail extensions, brackets and reinforcement
  AFT installation tool
  BIS78 installation frame
  Many other small tools
Rail extensions with brackets
Rail reinforcement
  AFT installation tool
  AFT modification necessary for NSW installation
  BIS78 installation frame
Configuration of on-chamber services is different for most of sectors depending on space in front of NSW – need to be checked carefully before installation !
BIS78 scaffolding and special opening

## Slide 4: LS2 – integration activities
  1. UX15 cavern cooling AHU system integration
  ( Marco, Edouard )
  USA15 Dummy load system B (Pavel)
Example of dummy load
Proposed place where the dummy load might be integrated in USA 15
SR1 Demo – cooling plant integration (Pavel)

## Slide 5: LS3 – BIS MDT/RPC integration studies
Design activity for BIS RPC (Alexandre)
  Follow the RPC services design with muon RPC team to make sure that it will fit in the attributed envelope
  Check accessibility for services connection after BIS installation together with RPC and MDT teams
  Study re-routing of services to accessible place in case of obstructed access
  Study reusability of existing MDT services for sMDT chambers
sMDT
RPC
BIS RPC will be integrated with MDT
Check of space for on-chamber services inside the attributed envelope which should not exceed the current BIS chambers
Accessibility of BIS services through the window between BIL chambers after BIL displacement
Z0 Services in sector 15 obstruct access to BIS1 and BIS2 chambers

## Slide 6: LS3 – BIL RPC integration/installation
Design activity for BIL RPC (Lorenzo, Shoaib)
  Finalize the RPC layout for all sectors in agreement with RPC team
  Follow the RPC services design with muon team to fit in the defined envelope
  Definition of the interface between support and chambers
  Finalize the design of the support structure
  Finalize the design of the installation mechanics
  Definition of the installation scenario
BIL RPC layout proposal
RPC envelope
RPC support- chamber interface
BIL RPC installation mechanics

## Slide 7: LS3 – Integration activities
MDT RO electronics need to be replaced.
Access studies and platform design (Wim,)
Some examples:
HGTD/ITK envelope studies (Peter, Michel)
No access for Sector3 BOL6.
BML at Z=0; access could be improved with some local platforms

## Slide 8: LS3- Integration activities
PP2 Integration (Vit, Raphael, Pavel, Marco, Peter, Alexandre, Lorenzo, Edouard)
Many systems need PP2 area to install path panels during LS
    (LArg, Tile, Muon, ITK (Strips and Pixel),HGTD )
PP2 is localised in many sectors (1, 3, 7, 9, 13)
PP2
RPC electr. boxes
BIL RPC
ITK cooling manifold boxes
Sector 7
MDT electr. boxes
In addition to ITK PP2 more elements need to be integrated in the PP2 area:
BIL RPC chambers + electronic boxes + gas manifolds + services
ITK cooling manifold boxes and cooling pipes
LAr LV power supply crates for Barrel Calorimeter
MDT electronic boxes removed from BIL MDT before RPC installation
Access platforms need to be modified to allow enough space for BIL RPC installation
platforms need to be modified

## Slide 9: LS3- Integration activities
PP2 Integration (Vit, Raphael, Pavel, Marco, Peter, Alexandre, Lorenzo)
PP2
BIL RPC
Sector 1
Sector 13
platforms need to be modified
Examples of integration environment in sectors 1, 13

## Slide 10: LS3 – Integration activities
CO2 cooling plant and piping integration
- USA 15 (CV room) integration (Pavel,)
  - Manifold boxes integration,
  Cooling line routing in the toroid (Vit, )
USA15 - UX15 cooling transfer lines - environment
ITK cooling lines
ITK cooling manifold boxes envelope

## Slide 11: LS3- Integration activities
Extended Calorimeter Surface Integration ( Alexandre)
LAr request to find positions for LVPS in accessible place in RUN configuration
Check of accessibility using new designed platforms for NSW services
Routing of cables between crates and new position of LVPS to check the cable length
LAr LVPS
13 for crates
+4 HEC
Preliminary study for LAr LVPS positions
HGTD request to integrate services patch-panels in accessible place in RUN configuration for disconnection before Calorimeter movement
Example of crate for placing LVPS with water cooling

## Slide 12: Reverse Engineering activities
  EN-EA-DC is providing some help for reverse engineering activities. They are producing 3D scan and reverse engineering of area according to the agreed plan (Vincent, Kevin)
  Plans for 2020 :
    Cable trays and services in Z0 area to have an up to date CAD model for LS3 service routing activities (Peter, Marco)
    Infrastructure on HS structure outside Toroid area
Example of sector 9 PP2 area ( done in 2019):
Scan is compared with integration model => all missing elements are built according to Scan
Z0 cable trays in sector 1 modified according to SCAN