## Slide 1: ELENA Timing LS2
Status and plans for 2020
18/02/2020, Geneva
Andrzej Dworak
timing-support@cern.ch

## Slide 2: 2019 Changes
Migration to 64bit, SLC7 and latest frameworks and libraries (FESA, CMW, timdt) - DONE
The Central Timing (cfv-193-ctmlna)
The Services (cfc-193-ctxlna)
  TiDE
  XTIM
  XTIM_LNA - access to all ELENA events with fields (as on a FEC)
ELENA Extraction (cfv-193-ctim3)
  TimingLNAEJ
All LTIMs

## Slide 3: 2020 Changes
TimingLNAEJ - programs LTIMs of fast deflectors depending on the destination and harmonic number
  The logic is tested
  Needs commissioning when the new destinations are attached to ELENA
Beam negotiation ELENA - AD - PS
  The LIC CT is rewritten, the work is almost finished.
  Before: a beam request from AD (ELENA) was accepted by the LIC but if a supercycle was changed the LIC silently dropped the request. AD/ELENA didn’t get the beam despite waiting.
  Improvement: The new LIC will guarantee that if a request is accepted it will be delivered.