## Slide 1
Physics Meeting 20 March 2020

## Slide 2
Today’s Agenda
-- FCC-IS implementation study (Michael Benedikt)
 Physics meeting 9-13 November with FCC-IS kick-off
-- other news (AB)
-- status of software and web site -- DELPHES: Michele Selvaggi -- progress in FCC physics and simulations software (Clément Helsens)
-- more on detector requirements at FCC-ee (Mogens, AB)
-- A.o.b.

## Slide 3
Actions
-- if we want to leave it open, 4 IP issue is urgent.
-- FIVE specific physics topics for which a factor in luminosity makes a big difference
were communicated to M. Benedikt. Action has been followed to organize effort
-- create task force to investigate s-channel Higgs production
Theoretical Motivation / Experiment/ Monochromator design
Started. contact: David d’Enterria
Job description drafted -- to be circulated.
-- investigate need to run from 30 to 90 GeV for alpha_s measurement, compare with
e+e-  gamma+ hadrons(s 30-90 GeV)
Action pending Bogdan Malaescu bogdan.malaescu@cern.ch who has done similar task
at b-factory is interested.
-- need to generate table of benchmark measurements for detector requirements
 (see talk by Alain/Mogens later today)
-- connect with «case studies» -- see list later in this talk.

## Slide 4
FCC-physics Reaching out
-- FCC-IS approved
-- ITN proposals submitted (we will know in May 2020)
-- Theory calculations Gluza
-- Physics tools (Azzi)
Create national efforts towards FCC
-- FCC-Italy contact F. Bedeschi
-- FCC-France contacts G. Bernardi and R. Aleksan
-- FCC-CH informal, under discussion
-- FCC-UK informal, contact: G. Wilkinson, C. Leonidopoulos, D. Bortoletto, I. Shipsey
-- more ? (let us know if you are interested etc..)

## Slide 7
CASE STUDIES
FCC-ee Physics coordination
21-11-2019 + rev. 29-01-2020
Important: names are those who suggested the case study
live document
https://docs.google.com/document/d/1obwT_QMM0S1LfmRR698fnwoIR_nBwyiVzxN8bjBDb4E/edit

## Slide 8
muon momentum resolution (and scale stability) Patrick/Alain
charm tagging performance (development and optimization) Markus, Patrizia and Freya (Higgs, also Z,W,t)
tracking and vertexing of displaced particles Markus, Patrizia and Freya (Higgs, also Z,W,t)
photon identification in tau decays ; separation/identification of tau decay channels Markus/Mogens (Higgs, Z, also W, t)
time resolution of the ecal / do we need a timing layer for displaced photons detection? Maurizio (?)
angular acceptance definition for <<10-5 precision measurement of R_l at the Z pole Alain (see also W)
7. Four-momentum reconstruction of e+ e- scattered at very low angles,
even inside the beam pipe (upstream and downstream tunnel) after beam optics deflection,
and detected in “Roman Pots” type of detectors. David d’Enterria

## Slide 9
8. acceptance for <<10-4 precision measurement of sigmaWW at threshold (and
related delta MW = 300 KeV) Paolo/Elizabeth
9. e/mu/tau lepton identification performances (W, also Z and tau decays) Paolo/Elizabeth
10. quark flavor tagging performances in hadronic W decays Paolo/Elizabeth
11. Angular resolution/biases of reconstructed jets and leptons Paolo/Elizabeth
12. efficiency/acceptance for low energy particles Paolo/Elizabeth
13 Isolated photon eff/acceptance Paolo/Elizabeth
14 Identification of exclusive and semi-exclusive B hadron decays Roberto?
15 missing energy resolution (calorimeter) Stéphane
16 p / K / pi identification performance Stéphane
16b p/K/pi ID implementation studies Guy Wilkinson et al.
17 Identification of semi-leptonic B and C hadron decays Roberto
18 Beam transverse polarization integration in acc. SW Ghislain Roy, F. Zimmermann, et al
NB this is more an accelerator integration task
19 MDI and Beam Backgrounds Manuela & Nicola
20 Feasibility of Hee measurement (d’Enterria)
21 summary of detector benchmark processes
22 Low energy QCD event shape studies vs radiative returns

## Slide 10
Strawman timeline of the study
-- will *not* know ESPP recommandations mid March.
more likely to be end of May or June
however we assume/know that
-- FCC study will be strongly supported.
-- complementarity of FCC-ee and ILC has been noted -- High field magnet R&D will be strongly supported
let us prepare ahead
-- FCC-IS kick-off 9-13 November)
-- relationship with ECFA under discussion.
-- FCC general meeting in April 2021
«Higgs factory as first step towards hadron collider»

## Slide 11
1
2
3
4
5
6
7
8
9
10
11
12
13
14
15
16
17
18
34
35
36
37
38
39
40
41
42
43
15 years operation
Project preparation &
administrative processes
Geological investigations, infrastructure detailed design and tendering preparation
Tunnel, site and technical infrastructure construction
FCC-ee accelerator R&D and technical design
FCC-ee detector construction, installation, commissioning
FCC-ee detector technical design
Permis-sions
Set up of international experiment collaborations, detector R&D and concept development
FCC-ee accelerator construction, installation, commissioning
Funding strategy
Funding and in-kind contribution agreements
FCC-hh detector construction, installation, commissioning
FCC-hh detector R&D, technical design
Update Permissions
FCC-hh accelerator construction, installation, commissioning
FCC-ee dismantling, CE & infrastructure adaptations FCC-hh
Funding and in-kind contribution agreements
~ 25 years operation
FCC-hh accelerator R&D and technical design
SC wire and 16 T magnet R&D, model magnets, prototypes, preseries
16 T dipole magnet series production
Superconducting wire and magnet R&D
70
12 years operation
8+2 years installation
76
89
28 years operation
2000
2010
15 years operation
2038
81 <- construction ->
64
Compare with LEP/LHC
2038
2020

## Slide 12
FCC main goals for 2020 - 2026
Overall goal:
Perform all necessary steps and studies to enable a definitive project decision by 2025/26, at the anticipated date for the next ESU, and a subsequent start of civil engineering construction by 2028/29.
This requires successful completion of the following four main activities:
Develop and establish a governance model for project construction and operation
Develop and establish a financing strategy, including in-kind contributions
Prepare and successfully complete all required project preparatory and administrative processes with the host states (debat public, EIA, etc.)
Perform site investigations to enable CE planning and to prepare CE tendering..
In parallel development preparation of TDRs and physics/experiment studies:
Machine designs and main technology R&D lines
Establish user communities, work towards proto experiment collaboration by 2025/26.