## Slide 1: TOTEM & PPS activity in LHC tunnel
Present situation -> update and goals for restart
Update of approved work packages by LHC coordination (5.5.2020)
Installation of detector packages
Summary and conclusions

## Slide 2: Present situation and goals for start up
All PPS & TOTEM work packages were on schedule before CERN COVID 19 closure re-fiducialisation could not be fully completed
Goals for 2020 / 2021: -> Get RP system in tunnel ready for possible alignment runs in 2021. -> This will include the installation of Si-strip detector packages in vertical RPs and also in horizontal RPs in case the arrival of the renewed Si-Pixel and diamond detector packages are delayed due to COVID-19. -> The Si strip detector packages are available and were used in this configuration (RP vertical + RP horizontal) during run2 in the year 2016. The possible alignment runs in 2021 will also allow to measure the position of the RP detectors relative to the beam position after the levelling activities performed during LS2.

## Slide 3: Updated schedule for TOTEM&PPS LHC tunnel activity (5.5.2020) by LHC coordination -> not yet included the new (delayed) dates of detector package installation

## Slide 4: Installation of detector packages in LHC tunnel in 2020
The Si-strip detector packages should be installed end of the year 2020.
This activity is followed by cooling, electronics and DAQ tests.

## Slide 5: Summary and conclusions
All tunnel activities related to the PPS/TOTEM installation are still on hold
Our goal is to prepare the proton spectrometer for possible alignment and calibration runs in 2021
The PPS/TOTEM activity in the LHC tunnel needs STAFF, USERs and FSUs
The schedule has been updated by LHC-LS2 coordination on 5.5.2020 (not yet complete in view of activities performed by members of EP)
PPS/TOTEM does not plan work in the LHC tunnel for the upcoming 2 months