## Slide 1: Efficient Computing for High Energy Physics
Sinéad Farrington, Conor Fitzpatrick, Dave Newbold

## Slide 2: ECHEP Progress
Area meetings have all happened since our last monthly ECHEP meeting
  Area leaders have gathered a lot of useful information and inputs from across the community – good attendance
  They were tasked with preparing interim summaries of the information and preparing proposals for
    Deliverables over the next months
    Best uses of new FTE in their areas in the next years
    Good summaries – some concrete deliverables already defined but need concrete deliverables/FTE plans fleshing out further, UK expertise summaries strengthening
  Inputs have been used to help writing the draft proposal for PPRP (PI Davide Costanzo) that will be summarised today
    Invited to come forward quickly if you want to be involved in hosting some of the projects, if you haven’t already expressed a wish to do so

## Slide 3: Link to other projects + overall plan
ECHEP aims to provide substantial content to the PPRP
Part of ECHEP’s proposal to the opportunity call, was that it will provide a detailed plan of work for a 3 year R&D project to follow it, together with impact plans
  This needs to be realistic, in the international context and not solve problems in a silo or ignore already-existing solutions
  Cannot be an open-ended wish list, it should be needs-based
    This is the point we are at – we have a needs-based list
ECHEP extended a further six months in order to keep the momentum of this community we’ve built

## Slide 4: PPRP Bid
Statement of Intent for two year project went to Science Board since our last monthly meeting
  Successful approval to submission in July, details from Davide on the preparation process
  Feedback
  "The goals toward efficiency were broadly understood but, there was a suggestion that the case to PPRP would need to evidence more clearly the cost reductions and gains of this software approach compared to, for instance, what you might call the `baseline' of the current approach.”
  In ECHEP we should help formulate this given the expertise here.

## Slide 5: Goals of the ECHEP Project (6 months)
Discuss the challenges of the HEP software stack (focused on HL-LHC but others welcome) (✔w.s.)
Inform ourselves on alternative architectures
  Reach out to industry (✔w.s.)
Discuss work already done/ongoing to address this, within the UK and internationally
  Engage with existing organisations e.g. HSF, IRIS-HEP(✔w.s.)
Identify proof-of-principle demonstrations of new platforms (some defined, more needed)
  Form a new community of experts in the UK with international engagement (✔)
  Requires engaging with, and providing, training opportunities (some)
Establish working parties, define deliverables (✔)
Detailed plan and impact strategy for subsequent, ~three year R&D project will be written(begun)

## Slide 6: Workshop
6/7 July https://indico.cern.ch/event/928965/
Registration encouraged! (virtual of course)
Get in touch with Area Leaders or Conor/Dave/Sinead if you want to show work there