## Slide 1: CREATION OF WP15.5 MERGING TRANSPORT TASKS RELATED TO INSTALLATION AND DE-INSTALLATION
Presented by P. Fessia
L. Tavian for WP17
C. Bertone for WP17.7 and WP15.5
HL TCC 16/07/2020

## Slide 2: Situation before the modification WP15
WP15
  De-installation WP15.3
    Covered the transport from the present installation location in the LHC tunnel till the surface shaft access (SDxx building)
  Installation WP15.2
    Covered the transport from the surface shaft access (SDxx building) to the final installation location in the LHC tunnel
  The detailed content is listed in the 13 documents detailed in the table in Annex
  When special transport tooling or provision for special handling tooling have been foreseen, they are detailed in the reference document (i.e. TITANS vehicle for WP3 or 150 kCHF provision for crab cavity WP4)
  The above listed documents clarify also exceptions as for WP6A where, until better definition of the needs, the funds were kept inside the technical WP

## Slide 3: Situation before the modification WP17.7
WP17.7
    The budget for the T&H manpower related to the installation in the new surface buildings and new underground galleries and caverns (in a dedicated B.C.).
      With few exceptions as the transport and handling of the SC link and DFH because the technical and design choices were not known a the moment of the budget creation . Budget still in WP6A
    The budget for acquisition and installation of the stationary tooling to be installed in the new surface and underground infrastructures (in a dedicated B.C.)

## Slide 4: WP15.5
New WP15.5 has been proposed in order to increase synergies and allow easier optimization between the various transport related activities. It will merge
  De-installation part of WP15.3
    The transport from the present installation location in the LHC tunnel till the surface shaft access (SD building) as detailed in the referenced 13 documents
  Installation part of WP15.2
    The transport from the surface shaft access (SD building) to the final installation location in the LHC tunnel as detailed in the referenced 13 documents
  The budget for the T&H manpower related to the installation in the new surface buildings and new underground galleries and caverns (in a dedicated B.C.) part of WP17.7

## Slide 5: ECR EDMS 2360207
CREATION OF WP15.5 MERGING TRANSPORT TASKS RELATED TO INSTALLATION AND DE-INSTALLATION
https://edms.cern.ch/ui/#!master/navigator/document?D:100611902:100611902:versions
Sub WP15.5 will be led by Caterina Bertone
Sub WP17.7 will be led by Roberto Rinaldesi

## Slide 6: Annex

## Slide 7: Reference documents for the scope of WP15.2 and WP15.3
EDMS | Version | Title
1963965 | 2.1 | HL-LHC WP3: BUDGET FOR EQUIPMENT DE-INSTALLATION AND INSTALLATION
1963968 | 1.1 | HL-LHC WP4: BUDGET FOR EQUIPMENT DE-INSTALLATION AND INSTALLATION
1963969 | 1.1 | HL-LHC WP5: BUDGET FOR EQUIPMENT DE-INSTALLATION AND INSTALLATION
1963970 | 0.4 | HL-LHC WP6A: BUDGET FOR EQUIPMENT DE-INSTALLATION AND INSTALLATION
1963973 | 1.1 | HL-LHC WP6B: BUDGET FOR EQUIPMENT DE-INSTALLATION AND INSTALLATION
1963974 | 1.2 | HL-LHC WP7: BUDGET FOR EQUIPMENT DE-INSTALLATION AND INSTALLATION
1963976 | 1.2 | HL-LHC WP8: BUDGET FOR EQUIPMENT DE-INSTALLATION AND INSTALLATION
1963977 | 1.2 | HL-LHC WP9: BUDGET FOR EQUIPMENT DE-INSTALLATION AND INSTALLATION
1963979 | 1 | HL-LHC WP11: BUDGET FOR EQUIPMENT DE-INSTALLATION AND INSTALLATION
1963980 | 1.2 | HL-LHC WP12: BUDGET FOR EQUIPMENT DE-INSTALLATION AND INSTALLATION
1963981 | 1.1 | HL-LHC WP13: BUDGET FOR EQUIPMENT DE-INSTALLATION AND INSTALLATION
1963982 | 1.2 | HL-LHC WP14: BUDGET FOR EQUIPMENT DE-INSTALLATION AND INSTALLATION
1963984 | 1.1 | HL-LHC WP15.4: BUDGET FOR EQUIPMENT DE-INSTALLATION AND INSTALLATION