## Slide 1: Actions Optics/Orbit/Instrumentation
R. De Maria
09/10/2020

## Slide 2: Other Actions
WP10
Update on the expected reduction of the energy deposition for the possible triplet shift attainable using the margin of the full remote alignment (Action: Marta, Riccardo). Talk foreseen from Marta on 27/10/2020.
Op Scenarios
1) whether it is possible to run at 12.4 s in TCDDM in point 8, and proposed checking the settings with Collimation (Action: Riccardo) or otherwise update the value of the crossing angle in IP8. Crossing angle to updated to 200H murad (decided for 1.5) and 165V for an aperture > 14.6 sigma (any phase). Re-check DA?
2) ramp and squeeze and pre-squeeze/squeeze (define the minimum beta* achievable during the ramp and squeeze if larger than that indicated in the operational scenario) – Q2 2019. To be documented è Riccardo.
Talk 19/3/2019, Talk 10/4/2019, Paper

## Slide 3: Optics
Optics
1) From WP2 meeting on 23/7/2019 (https://indico.cern.ch/event/836669/ ) and earlier presentation on 19/3/2019 (https://indico.cern.ch/event/803396/ ) Pending issues for optics v1.5:
a) Is it possible to run at 12.4 sigma in TCDDM in point 8, and proposed checking the settings with Collimation (Action: Riccardo) or otherwise update the value of the crossing angle in IP8. Crossing angle updated to 200H murad (or 165V for aperture) > 14.6 sigma (any phase).
b) Implications of the issue with imbalance of currents on Q8.L4.B1. Is it an issue and why? Action: Riccardo [checked no issue can give a talk if needed]

## Slide 4: Optics
2) Will be addressed for V1.6 – Q4 2020
a) TAXS position and lengths.
b) Position of APWL (wall current monitor) BTPX (BPM for experiments)
c) Rotation of Q4 (only blocking point) – No rotation is the baseline as decided at the HL-TCC on 13/08/2020 (https://indico.cern.ch/event/945883/ )
d) Removal D1 BPM approved at the TCC
Layout and optics 1.6 process agreed with WP15 to end in Q4 2021 including new magnetic lengths.
3) Update the aperture values of D1 and TAXN-D2 (Riccardo) and in general update aperture estimates with latest information on tolerances from TE/VSC – Q1-2020 TAXN Tolerances to be discuss end October, Q4-2020
4) new flatCC scenario – Q4-2020; on hold after Run 4 scenario

## Slide 5: Optics
5) The optics constraints coming from beam instrumentation have been revised at the WP2 meeting on 6/3/2017 (https://indico.cern.ch/event/706991/). Since then the remaining pending points are:
Following presentation at the WP2 meeting on 11/6/2019 (https://indico.cern.ch/event/823530/ ) too small vertical beta function for the BGV. Riccardo to make a possible list of the positions that could be suitable for the BGV (not only in IP4). Action: Riccardo to follow-up with WP13 and 15. – Ongoing. Riccardo to contact WP13 to set deadline
New iteration with typical cycle, WP13 is investigating. BI investigating to move BGV in left point 6 B1 No optics actions identified now.

## Slide 6: Optics
6) Possibility to suppress the installation of MS in Q10 in IR1 and 5.
Put on hold until new scenario released and feedback from BB WS simulation studies provided
Simple optics with no ms10 for Q3 2021 for run4 scenario
7) Studies concerning the possibility of increasing the beam size at the dump window are ongoing. Is there any possibility to increase it significantly by increasing the strength of the MQTLs in point 6? What are the required strengths?
a) See presentation at WP2 meeting on 26/11/2019 (https://indico.cern.ch/event/860231/ ). The requirements on the increase of the beta function appear to be rather large (20 km) and difficult to achieve. It remains to assess what are the real limiting factors. Action: Riccardo
Evaluated in the context for run4 scenario

## Slide 7: Orbit
1. From WP2 meeting on 29/1/2019 (https://indico.cern.ch/event/788818/ ):
Evaluate the crabbing angle corresponding to 5 degrees at injection and non-closure for a 10% voltage uncertainty. The voltage assumed at injection should be 0.35 MV/cavity according to the operational scenario. Action: Riccardo
2. From the WP2 meeting on 2/7/2019 (https://indico.cern.ch/event/826475/ ): is there a limit on the maximum non-closure we can accept for the crabbing bumps from the point of view of aperture. Action: Riccardo.
Talk foreseen on 10/11/2020

## Slide 8: Instrumentation
1. Status of the design of:
1. EO-BPM for crabbing
2. QPU for emittance meas.
3. Cherenkov Monitor for Longitudinal Meas
Update? 2. Following presentation at the WP2 meeting on 11/6/2019 (https://indico.cern.ch/event/823530/ ) too small vertical beta function for the BGV. Riccardo to make a possible list of the positions that could be suitable for the BGV (not only in IP4). Action: Riccardo to follow-up with WP13 and 15. – Waiting for feedback from WP13. In general need feedback from WP13 on optics
See previous slides