## Slide 1: WP2 pending actions: status and plans for Task 2.3 and WGA
M. Giovannozzi
9 October 2020

## Slide 2: WGA
Organize a discussion at the alignment WG to review the required maximum offset for VAX area bellows and the potential of their impedance reduction.
  We depend on the progress made by WP8. The latest information suggests that we might have some results by the end of 2020.
Agree on tolerances (mechanical, alignment) with WP12, 15 and implement them for aperture calculations.
  (Very) draft report prepared with information to be filled by the relevant WPs. We hope to finalise the document by end of 2020.
Provide input on the offset to be expected for the deformable RF finger bellows. Action: WGA.
  It seems a copy of the previous action…

## Slide 3: Field quality: MBH
Size of the correction strength required in Q8 to compensate for the b2 induced by the MBH both for LHC and HL-LHC
  Nothing to do here, similar to Q4 used for correction of b2 of D2
==> Is the Field quality of the 11 T magnets now taken to account systematically in the studies of the field quality? è Massimo. The field quality of the 11 T magnets is included. The DA should be evaluated again in the new position decided at the HL-TC on 29/11/2018 (https://indico.cern.ch/event/776391/ )
  Since V1.4, MBH are part of the standard tracking configuration

## Slide 4: Field quality: D2 and correctors
Compensation of b3 of D2
  Already studied in V1.0. It might be re-considered in V1.4 after the main studies have been completed (acceptance criteria).
D2 correctors: determine the impact of the a2 and b2 field error on beta-beating, coupling and DA. Action: Massimo.
  Study done, it is part of the OMC report

## Slide 5: Field quality: Triplets and CP
Impact of phase advance
  Fully studied in V1.0. It will be re-considered in V1.4 after the main studies have been completed (acceptance criteria).
Review of strategy for setting the CP magnets
  It will be part of the tasks for the next FQ fellow
Review of studies involving CP magnets and acceptance criteria
  In progress. Results available before end 2020.
MCBXF acceptance criteria
  To be presented next week and to be finalised by end of 2020.

## Slide 6: Field quality: general
General report on V1.4 tracking results and acceptance criteria
  Q1 2021
Sensitivity to circuit failure
  Under discussion with Rogelio on how to proceed
Impact of linear coupling on DA without beam-beam
  Paused due to other higher priorities
New mask
  Good progress (now paused due to other priorities). Documentation available on-line. Note to be prepared by Q1 2021.

## Slide 7: Field quality: general
DA, lifetime, and core evolution (without beam-beam)
  Relationship between DA and lifetime established
  Target for DA in view of having a given lifetime: to be done. Q2 2021
  Core evolution:
    diffusion models are being developed.
    Comparisons between DA models and diffusion models in progress.

## Slide 8: Thank you for your attention!