## Slide 1: HIE-ISOLDE Status
Yacine Kadi on behalf of the HIE-ISOLDE project team
INTC Meeting, 23 June 2010

## Slide 2: Outline
Project Organization
M&P Budgets
Status of External Funding
R&D Activities

## Slide 3
HIE-ISOLDE Project
1. Project Management
2. Linac Systems
4. Installation
&
Commissioning
3. Infrastructure
&
Integration
8.3 Access System GS/ASE
8.2 Radioprotection DG/SCR
HIE-LINAC
Design Study
5. Target Study
6. Target Area and Class-A Lab Integration
7. Injection & Beam distribution
8.4 Access System GS/ASE
8. Safety
2.1 Cavity RF BE/RF
2.2 Cavity Design manufacturing EN/MME TE/VSC
2.3 Beam dynamics BE/RF-ABP
2.4 Cryomodules TE/MSC EN/MME
2.5 Beam Instrumentations BE/BI
2.6 SC Solenoid TE/MSC
2.7 Beam transfer line (magnets) TE/MSC
2.8 Linac Integration EN/MEF
2.9 Vacuum TE/VCS
2.10 Survey BE/ABP
3.4 Electrical systems EN/EL
3.5 Cryogenic system TE/CRG
3.6 Power converters TE/EPC
3.7 Industrial Control system EN/ICE
4.1 Single cavity test BE/RF
4.2 Cryomodule test BE/RF
4.3 Transport & Handling EN/HE
3.8 Beam Control system BE/CO
5.1 Target design EN/STI-HE
5.2 Front Ends EN/STI TE/EPC-ABT
5.3 Beam Diagnostics BE/BI
6.1 Layout upgrade EN/MEF
6.2 Cooling and ventilation EN/CV
6.3 Electrical systems EN/EL
6.4 Vacuum TE/VCS
6.5 Survey BE/ABP
6.6 Civil engineering GS/SEM
6.7 LL Control system EN/STI
7.1 Off line separator EN/STI
7.2 Separator areas EN/STI
7.3 Experiment Hall EN/MEF
7.4 Beam lines BE/ABP
Steering Committee
International Advisory Panel
8.1 Safety Coordinator GS/DI
3.1 Civil Engineering GS/SEM
3.2 Integration EN/MEF
3.3 Cooling ventilation EN/CV
3.9 Interlocks TE/MPE
4.4 Planning & Installation EN/MEF
4.5 Linac commissioning BE/RF-OP
1.1 Project Leader – Y. Kadi (EN/HDO)
1.2 Project Safety Coordinator – A.P. Bernardes
1.3 Technical Coordinator – M. Pasini BE/RF
1.4 Design Study Coordinator–R.Catherall EN/STI
1.7 Budget and Planning – E.Delachenal EN/GMS
1.8 Administration – E. Cochet EN/GMS
Work Breakdown Structure
1.5 Installation Coordinator – E. Siesling BE/OP
1.6 Detailed Activity Planning – K. Foraz EN/MEF

## Slide 4
Project Management – Y. Kadi
International Collaboration
Steering Committee – M. Huyse
International Advisory Panel
Technical Coordination
M. Pasini
Safety
A.P. Bernardes
Design Study
R. Catherall
Infrastructure
and Integration
D. Parchet
Linac System
M. Pasini
Safety
Working Group
Design Study
Working Group
Infrastructure & integration
Working Group
Linac Commissioning
Working Group
Cryomodules
Working Group
RF Accelerating Structures
Working Group
Beam Dynamics
Working Group
Management & Communication Structure
Physics Coordination
X. X
Physics
WG
X.X

## Slide 5: HIE ISOLDE Physics Coordination Group
ISOLDE Group Leader
ISOLDE Physics Coordinator
ISCC chairperson
Miniball spokesperson
T-REX, Separator
Storage Ring
Scattering light nuclei
HELIOS, ACTAR, Tilted Foil

## Slide 6: Material Budget
4.8 MCHF from Ext. Funding already spent
Total remaining material budget of 35 MCHF shared between(2010 – 2015):
  External funding
    LINAC (17.7 MCHF)
  CERN budget
    Infrastructure (14.3 MCHF)
    Design studies for intensity upgrade (2.2 MCHF)
    Safety (0.8 MCHF)

## Slide 7: Personnel budget
CERN Staff
  Resources defined by group leaders (105 FTE over 5 years)
Fellows (70 FTE)
  5 FTE paid on departmental budget
  9 FTE paid by Isolde Collaboration
  56 FTE paid by ITN3 Marie Curie Contract (20 fellows, CATHI proposal ranked 3rd/863)

## Slide 8: Participating Institutes

## Slide 9: Status of External Funding (assured)
R&D activity, part of LINAC funded from K.U. Leuven – Belgium (4.3 MCHF + 4 FTE)
Contribution from ISOLDE Coll. (1.0 MCHF + 9 FTE)
Other beam quality investments (new RILIS, RFQ cooler, charge breeding) – funded by Sweden, UK and Germany (4 MCHF)
Special Technical Training Program (2 FTE funded by Spain)

## Slide 10: Status of External Funding (applied for)
  Scandinavian-EU Interregional Package -> waiting for decision to fund 1 fully equipped low-beta cryomodule (cryostat, 2 SC solenoids, 6 low-beta SC cavities, instrumentation, QPS, etc…) => 1.5 – 2 MCHF + FTE’s
  KoRIA Project —> discussion to fund 1 fully equipped high-beta cryomodule (cryostat, 1 SC solenoids, 5 low-beta SC cavities, instrumentation, QPS, etc…) => ~1.5 MCHF + FTE’s
  Spanish Industry for Science Programme —> 2 proposals submitted:
      High-beta cryomodule + SC solenoid + SC cavities with tuning —> 1 FTE, 965 kEuro
      Beam Instrumentation —> 4 FTE, 250 kEuro

## Slide 11: HIE-ISOLDE Schedule
5.5 MeV/u Linac commissioned
10 MeV/u Linac commissioned
PSB SHUTDOWN
Physics @ 5.5 A MeV

## Slide 12: Test at TRIUMF: Installation of the cavity in the cryostat
Notes: Thursday March 25:Installation of the cavity in the TRIUMF cryostat completed, all electrical connections were checked and low level RF measurements were done. We inserted the cavity in the cryostat for pumping and pre-cooling (the heat screen was filled with LN2) Thursday March 25:Installation of the cavity in the TRIUMF cryostat completed, all electrical connections were checked and low level RF measurements were done. We inserted the cavity in the cryostat for pumping and pre-cooling (the heat screen was filled with LN2)

## Slide 13: Test at TRIUMF: RF Measurements
The Q- value is a factor 10 lower then nominal, Q-slope is also very steep. (LIMITING factor)
Chart: Ea, MV/m
| 0.463731141996155 | 0.580451933318759 | 0.701885486218449 | 0.780308363947516 | 0.88565843264 | 0.952283505636656 | 1.103484562971781 | 1.240984228213784 | 1.39561703566373 | 1.55155173768205 | 1.750919832838335
1 | 193051619.1474 | 183331823.323 | 79428066.344 | 70318104.1034 | 62221693.6416 | 57996846.2243 | 52324632.8385 | 46880777.7395 | 39966020.7353 | 33174581.4772 | 23577595.9289
2 | 214923749.6833 | 196862861.6843 | 184698511.2026 | 172549032.5836 | 153378187.1741 | 127257142.1327 | 100999986.9165 | 81398440.4223 | 61260876.3221 | 50597049.4405 | 44893064.6431 | 35203102.1027 | 31098451.8069 | 27437321.9571 | 24568564.0435
3 | 209318089.8813 | 90203960.3552 | 54167615.0072 | 30082835.3828
4 | 221405130.408 | 214615225.4912 | 207259044.1144 | 207727028.8388 | 196409219.5413 | 186098894.4285 | 172006021.242 | 154197232.5366 | 126666687.7224 | 102081607.1303 | 72712489.2023 | 48162598.5226 | 28345831.3017 | 12684119.5318 | 10445776.173 | 11143553.5877
5 | 200083927.8051 | 202171705.5795 | 193932807.9917 | 184320368.8053 | 172787600.2459 | 221456979.2955 | 225879858.0097 | 213002275.9052 | 196905252.1813 | 54003568.8166 | 96870854.713 | 110113045.6473 | 136660581.1239 | 161229098.8307 | 42144552.4928 | 33679011.2516 | 22207244.0585 | 11799925.9055 | 46653271.7516 | 9036191.9926 | 8650671.6812

## Slide 14: HIE-ISOLDE Layout

## Slide 15: Possible extension for HIE-ISOLDE (Geneva side without labs)

## Slide 16: HIE-ISOLDE Storage Ring

## Slide 17: Possible extension for HIE-ISOLDE (Jura side -> Storage Ring)

## Slide 18: Possible extension for HIE-ISOLDE (Geneva side including labs)

## Slide 19: Summary
2010 CERN resources allocated -> 305 kCHF for civil engineering + 1007 kCHF for cryogenic system
Project included in MTP 2010 – Approval delayed by Council -> Sep. 2010
CATHI under negotiation
Submission of Spanish Grant proposal
Preparation of test bench at CERN of QWR resonators (new RF tests cryostat is planned to be ready end of June 2010)
New Cavity RF tests @ SM18 by mid-July 2010.
2nd prototype cavity (slightly modified) in fabrication
New layout of the facility
Tendering —> Civil Engineering (Sept. 2010 FC) Cryogenics (Dec. 2010 FC)