## Slide 1: 11T New Task Force – Team 2 – QA QC Deliverable 1 – WINDING Outcome MEETING#1 May-5, 2021
R. Principe, on behalf of the team
https://indico.cern.ch/event/969681/

## Slide 2: Mandate and team members
Review the QA-QC of the 11-T program, report identified weaknesses and propose changes and/or mitigation solutions
Subject: Deliverable 1 - Winding
Team Chair R. Principe
Team Members
TE-MSC-CMI: F. Savary;
TE-MSC-LMF: B. Arias, R. Berthet, N. Bourcey, O. Housiaux, S. Luzieux;
TE-MSC-SMT: F. Lackner, A. Musso;
EN-MME : D. Perini.
Also present:
TE-MSC-LMF: A. Milanese;
TE-MSC-SMT: H. Felice,
EN-MME : S. Sgobba, B. Bulat.

## Slide 3: Discussed subjects 1/2
  The Winding process, including
    Applicable documentation and evolutions
    Components
    Tooling
    Differences in the 11T and MQXF production strategy
    Non conformities during production
    Adopted mitigations following major NCR
    Outcomes after cold tests inspections
    Future proposed improvements

## Slide 4: Discussed subjects 2/2
  2. 11T and QXF SC cable insulation process, including production and sampling
    Observed NC’s on CERN site related to the braiding uniformity
    Feedback from CERN QC control of braiding thickness
    Established production process/procedures at CGP for the different production lines
    The procedure for the 6 m sample preparation at CGP
    QC hardware and established QA at CGP
    Documentation and reporting
    Feedback and experience from CGP on the contract B1505 with CERN
    Visit of production line
    Conclusion and identification of mitigation/action items

## Slide 5: Outcome MEETING#1 May-5, 2021 1/3
QA system
    Appears to be sufficient to cover the production step.
    Appears flexible enough to cover future evolutions (updates of control procedure / Follow-up / MIP).
Component
    NCRs do not seem to have an impact on the functionality of the coils.
    the geometry of the winding keys and spacers can be analysed for improvement.

## Slide 6: Outcome MEETING#1 May-5, 2021 1/2
Correlation cable pop outs / coils tomographies
    The correlation between the observation of cable pop-outs registered during winding and coils tomographies is interesting.
    To be checked if this can be an indicator of defects after the future tomography of coil candidate GE27 (not reacted coil).
    A tomography on GE27 (not reacted coil) is proposed to determine if the defects observed on reacted coils are present since the winding or if they are generated later.

## Slide 7: Outcome MEETING#1 May-5, 2021 2/2
Procedure evolution
  Check before inner layer curing if gaps between spacers and cable of the inner layer are deeply filled with fiberglass (no more access to the inner layer after this production activity).
  The sandblasting of the winding keys can be carried out if the production resumes.
QC improvement: cable insulation thickness measurement
  Following the visit to the supplier, the sampling insulated cable samples used for the cable insulation thickness measurement appear not representative for MQXFB. A new control method at CERN is under discussion.

## Slide 8: Thank you