## Slide 1: Task Force on the 11 T dipole – Team 2 QA QC of coils and collared coils/magnets
R. Principe, on behalf of the team
21/04/2021 – https://indico.cern.ch/event/1030415/

## Slide 2: Mandate and team members
Review the QA-QC of the 11-T program, report identified weaknesses and propose changes and/or mitigation solutions
Sub-working Team Chair
R. Principe
Team Members
TE-MSC-CMI: F. Savary;
TE-MSC-LMF: B. Arias, R. Berthet, N. Bourcey, O. Housiaux, S. Luzieux;
TE-MSC-SMT: F. Lackner, A. Musso;
EN-MME-DI: D. Perini.

## Slide 3: Tasks
  Review the execution procedures step by step focusing each time on a single production step in view of the recent (and still to come) observations of defects. Definition and implementation of the acceptance criteria. Report concerns and propose changes, where needed.
  Complete the extensive review with the analysis of the execution drawings of coils parts in order to identify any deviation in terms of mechanical tolerances or conformity of the finishing.
  Prepare reports on statistics on NCs and associated RCA by families and proposals to mitigate them.

## Slide 4: Production steps (11T and MQXF)
  Winding
  Curing
  Reaction and splicing
  Impregnation (from preparation to coil finishing)
  11T collaring
  MQXF coil pack and magnet assembly
  Diagnostics, statistics and improvement axes.

## Slide 5: Focus on
  Relevant documentation for the concerned production step, including the fabrication and control procedure, MIP and follow up files.
  Components: execution drawing and approval status vs. supply chain. Conformity with the design at the delivery. Traceability. Asset management. Specific topics will be added when needed (e.g. coating, quench heater).
  Tooling: reliability, availability, documentation, process definition, acceptance criteria. Specific topic on tooling will be added when needed (e.g. reaction or impregnation tank, et.).
  Identify the main differences in the 11T and MQXF production strategy and the relative detected pros and cons.
  List of defects and NC vs. the defined acceptance criteria. Point out the main concerns and difficulties encountered in both fabrication process and/or quality control activity.
  Present the adopted mitigations and future proposed improvements if any.

## Slide 6: Deliverables
Subject | Discussion focusing on | Deliverable | Date
Winding | Fabrication and control procedures, components, tooling, acceptance criteria and NC | Report and proposal for a new released production and control doc | 05.05.2021
Curing | Idem | Idem | 12.05.2021
Reaction | Idem | Idem | 19.05,2021
Impregnation | Idem | Idem | 02.06.2021
11T collaring | Idem | Idem | 09.06.2021
MQXF coil pack and assembly | Idem | Idem | 16.06.2021
Diagnostics, statistics and improvement axes | Statistics, review of NC by families, learned lessons, proposals. | Note | 30.06.2021

## Slide 7: Thank you