## Slide 1: Progress from the last meeting
We are looking at the results from UZH to make sure nothing is overlooked – the results are very promising.
Dario sent the 3D sample (single cell) back for irradiations – sample irradiated with additional 2.5e15 cm-2, now at 4.8e15 cm-2. Sensors is “cooling” down and will be ready for sending back immediately after the new year.
JSI has started to work on simulation tools
  Oscar sent the Sysnopsis-TCAD files with data and we are writing a parser which will allow import of TCAD data in KDetSim.
  Simulation of hexagon samples has started
Freiburg has also built timing/CC setup.
Plans for tests before new sensors arrive:
  scanning TCT tests – ToA vs Laser position will allow determination of swf
4-Ch timing boards are finally moving… how to readout for 5/6 channels?