WP3. Positron source: target and capture system – I. Chaikovska

Task 3.1 Physics design of the positron target and capture system – I. Chaikovska

IJCLab: I. Chaikovska, A. Faus-Golfe/PhD B. Bai (bypass options for the CDR scheme), future PhD, future postdoc, R. Chehab (retired)

CERN: S. Doebert, Y. Zhao, A. Lechner

PSI: R. Zennaro, H. Braun, future PhD

BINP: P. Martyshkin

Task 3.2 Capture system: Concepts of a SC solenoid and/or of Flux Concentrator – S. Sanfilippo

IJCLab: I. Chaikovska, future PhD/Postdoc

CERN: S. Doebert, H. Bajas

PSI: S. Sanfilippo, B. Auchmann, C. Calzolaio, J. Kosse, future postdoc (magnet group)

BINP: P. Martyshkin

Task 3.3 Capture system: Design of the RF structures and NC solenoids – R. Zennaro

PSI: R. Zennaro, P. Craievich, R. Fortunati, future PhD

BINP: P. Martyshkin

Task 3.4 Capture system beam dynamics – R. Zennaro

PSI: R. Zennaro, P. Craievich, future PhD

IJCLab: I. Chaikovska, future PhD/postdoc

CERN: A. Latina, Y. Zhao

BINP: P. Martyshkin

Task 3.5 Target area shielding – S. Gilardoni

CERN: S. Gilardoni, M. Calviani, F. Cerutti, A. Lechner

Task 3.6 Target thermo-mechanical studies – S. Gilardoni

CERN: S. Gilardoni, M. Calviani, P. Sievers (retired), T. Giles, P. Hilser, 1 FTE CERN fellow (0.5+0.5)

IJCLab: I. Chaikovska, future PhD/postdoc

IJCLab

I. Chaikovska, A. Faus-Golfe/B.Bai, R. Chehab (retired)

New postdoc (S. Ogur) from March 2021 + new PhD (waiting for financial support)

PSI

PhD and Postdoc (magnet group) => from January/February 2021

R. Zennaro, H. Braun, S. Sanfilippo, P. Craievich, R. Fortunati, B. Auchmann, C. Calzolaio, J. Kosse

CERN

S. Doebert, A. Latina, H. Bajas, Y. Zhao, S. Gilardoni, M. Calviani, T. Giles, P. Hilser, P. Sievers (retired), F. Cerutti, A. Lechner, CERN fellow  (1 FTE)

BINP

P. Martyshkin

Collaborators:  KEK (Y. Enomoto), INFN/Ferrara and INP-Minsk (L. Bandiera), IP2I-Lyon (X. Artru)

The interaction between all the tasks during the work is essential.

Task 3.1 Physics design of the positron target and capture system –

I. Chaikovska

3.1.1 Simulations of the positron production in the target with two type of drive beams, electrons (classical source) and photons (hybrid source). Definition of the produced positrons 6D phase space. Evaluation of the deposited energy and PEDD. Optimization of the target thickness and material vs. electron drive beam parameters (energy, charge and number of bunches, beam size on the target).

=> Input (including iterations) for Task 3.5 (Target area shielding), 3.6 (Target thermo-mechanical studies) and 3.1.4 (Simulation of the capture system)

3.1.2 Study/design of the possible configuration for the magnetic capture for both classical and hybrid positron sources. Study of two possible options for the matching device:

    - Large-band system Adiabatic Matching Device (AMD): Flux Concentrator (SLAC, KEK, BINP) or SC solenoid (considered at KEK in 2009 - 2011)

    - Narrow-band system Quarter Wave Transformer (QWT) => a short pulsed lens with a high magnetic field just after the target (Orsay, CERN/LEP, LNF, KEK…)

=> Input (including iterations) for Task 3.2 (Capture system: Concepts of a SC solenoid and/or FC) and 3.1.4 (Simulation of the capture system)

3.1.3 Study/design of the capture section accelerating structures, optimization for L- or S- band with large iris for both classical and hybrid positron sources.

=> Input (including iterations) for Task 3.3 (Capture system: Design of the RF structures and NC solenoids) and 3.1.4 (Simulation of the capture system)

3.1.4 Simulation of the capture section and optimization of the magnetic and RF parameters, testing the acceleration and deceleration techniques for the RF capture. Optimization of the length and gradient of the structures used for deceleration RF phase.

Evaluation of the captured beam emittance and global capture efficiency limit for both classical and hybrid positron sources.

=> Input (including iterations) for Task 3.4 (Capture system beam dynamics)

3.1.5 Specifications for the proof-of-principle experiment at PSI.

General approach: start optimization work with parameters for the nominal FCC-ee. Based on the obtained results, deduce the specifications for the experiment.

=> Input (including iterations) for all the tasks in WP3 and WP6 (Proof of principle Positron capture in SwissFEL)

Task 3.2 Capture system: Concepts of a SC solenoid and/or of flux concentrator – S. Sanfilippo

Realistic design and optimization of the FC geometrical parameters with Bridge Coils and SC solenoid (field profiles in the vicinity of the target, peak field, FC diameter, compatibility with target design, gaps size between FC and target, placement of the target with respect to the SC solenoid).

=> Input (including iterations) for Task  3.1 (Physics design of the positron target and capture system) and 3.4 (Capture system beam dynamics)

Task 3.3 Capture system: Design of the RF structures and NC solenoids (with Bridge Coils) – R. Zennaro

Design of the accelerating structures (type, geometrical parameters, gradients, S -or L-band) and design of the NC solenoid with Bridge Coil (profile over the whole capture section).

Design of additional Dipole correctors at 1st positron accelerating structure for positron beam steering.

=> Input (including iterations) for Task  3.1 (Physics design of the positron target and capture system) and 3.4 (Capture system beam dynamics)

Task 3.4 Capture system beam dynamics – R. Zennaro

Beam dynamics in realistic magnetic/electromagnetic fields (up to ~200 MeV) and estimation of the accepted e+ yield and positron beam parameters. Matching section between the solenoidal and FODO structure focusing (iterations with WP1).

=> Input (including iterations) for WP1 (Positron Linac)

Task 3.5 Target area shielding – S. Gilardoni

Evaluation of radiation level/environment and required shielding for HW protection, including R2E effects if needed. Estimation of the dose to material. PPS should be taken into account in a separate study. Calculation of the energy deposition/power dissipated, beam losses on the structures (FC/SC solenoid, acc. sections…)

=> Input for Task 3.2 (Capture system: Concepts of a SC solenoid and/or FC) concerning the FC/SC solenoid, Task 3.3 (Capture system: Design of the RF structures and NC solenoids) concerning the RF structures and NC solenoid and Task 3.6 (Target thermo-mechanical studies)

Task 3.6 Target thermo-mechanical studies – S. Gilardoni

Evaluation of the temperature distribution and thermo-mechanical stresses (fatigue limit) on the targets for both classical and hybrid positron sources. Determination of the damage threshold. Evaluation of technical designs for the target and cooling systems including PEDD remedies.

=> Input (with iteration) for Task 3.1 (Physics design of the positron target and capture system), Task 3.2 (Capture system: Concepts of a SC solenoid and/or FC) concerning the FC/SC solenoid, Task 3.3 (Capture system: Design of the RF structures and NC solenoids) concerning the RF structures and NC solenoid.