## Slide 1
LS2 feedback and activities for YETS2021-22
LS2 feedback for ISTs and HWC
  Extremely useful to have clear agenda for availability of services: air conditioning and electricity
  IST period allowed to perform many checks at an early stage
  Planning when other systems required signals from LLRF
  Difference IST/HWC not fully clear for LLRF systems: outside ring with no impact on safety
  Online schedule (https://oss-coordination.web.cern.ch/gantt/latest)
    Overwhelming for non-experts, difficult to browse
  System validation too early with respect to operational
    ‘OK when tested, already broken when really needed’
EYETS2021/22 activities
  Installation of digital cavity controllers on all 200 MHz systems
    Services in b. 151 and 5 days of power tests with cavities
  Fix items discovered during 2021 run
    Expect minor cabling and installation of LLRF modules in b. 353